View as TextDownload

/ 5

Team Work

Everyone has been asked to work in a team at some point. Quite often, teams fail. The

most common forms of failure are listed below:

The team does not have a clear purpose or goal, or it lacks decision-making

authority.

Members of the team are not meeting expectations of other team members.

There is no coherent plan in place for the team to follow.

Meetings are not well facilitated so that work gets accomplished according to

plan.

Some members fail to do their work and are not held accountable.

Are these failures avoidable? One hundred percent of the time: Yes. But there are

necessary conditions that must be in place in order for the team to be successful.

With a team leader willing to facilitate the team up front—when the team is first formed

—the team can avoid nearly all of the problems above. Make no mistake: Fostering

success in a team is hard work for both the team leader and the participants. But when

the team works, the results are overwhelmingly strong. And that’s why organizations

always use teams—because the payoff, if the team is successful, is so powerful.

Presented below is a detailed 14-step model to ensure the success of the team. All

team members, including the team leaders, should diligently apply each of these

strategies to ensure the team’s success.

1.

Choose roles for each team member

. One member of the team should be the

leader, and each other person should have very specific assignments in terms of the

important functional roles of teams. Everyone’s purpose should be clear, not just as

a subject matter expert on the team, but also as fulfilling a role in managing the

team’s work.

2.

Negotiate behavioral expectations for the team

. Establish team expectations on

performance, on decision-making, on holding each other accountable, on sticking to

the timeline for the team’s work, on handling conflict. Use these behavioral

negotiations as part of the team charter. Have each team member visually review

and formally commit to the team, which is an explicit agreement to be held

accountable to the rules. Keep the document handy. When there is a new rule that

needs to be added, add it; when conflicts need to be addressed, bring the

expectations back out and review them with each other. Additionally, your

expectations should clearly state meeting cadence, form of meetings, and

expectations for those meetings.

3.

Scope the team’s work

. This is where the team gets specific on the work the team

is to perform. A scoping document should be prepared and iteratively negotiated

with the team’s sponsor. It may take multiple iterations back and forth to make sure

that the project is 100 percent clear, but time invested here ensures that there is no

misunderstanding later (“scope creep”), or that the results the team develops are not

accepted by the sponsor.

4.

Develop a team work plan

. Use whatever tools are at hand to develop a timeline

for the team’s work, making sure to establish SMART goals. Make sure the team

has sufficient time for each step of the work to meet the final timeline requirements.

Quite often, it helps to start with the due date and work backward to ensure all work

can be completed. If the work cannot be completed, the team sponsor should be

consulted for negotiation of the timeline and/or the expectations.

5.

Refine the team work plan to establish metrics and milestones for each phase

plan

. The team should establish specific checkpoints—milestones—that represent

decision points in the plan. The number of points is a function of the scope of the

work, but there should be enough check-ins with the team sponsor to demonstrate

work the team has accomplished and get approvals for continued movement forward

where appropriate. For each of these milestones, there should be a metric to

determine whether the team is on track. This metric should be very specific and

measurable so as to gauge success. It may be as simple as a yes/no question, but

that metric will indicate whether or not you are on track.

6.

Present the full charter to the team sponsor for approval

. Assemble your results

from steps 3 to 5 into a team charter and present it to the team sponsor, the

individual who empowered the team. This is your chance to do the absolute most to

ensure the team’s success—getting full and unambiguous agreement as to what the

team is going to do and how. NOTE: If additional resources are required, those

resources should be identified at this point so that when approval is given to the

project, approval is also given for the resources required.

7.

Begin the work of the team

. With approval in hand, it is time to begin the work of

the team. Have a kickoff meeting to get everyone started. Make it very clear what

the first deliverables are, when they are due, and what each person will be doing.

Review the meeting cadence so that everyone knows when things are due and

when they should be prepared to report.

8.

Plan and facilitate regular team meetings to discuss the 4 Ps

. Hold regular team

meetings to discuss progress, performance, problems, and plans going forward. The

team leader should facilitate these meetings, appointing another team member to

take notes identifying action items and discussion results. These meetings should be

extremely purposeful, with clearly articulated decisions to be made, reports to be

given, and a determination in advance of what should be done. Agendas should be

established and sent out before the meeting. It is strongly recommended that team

behavioral expectations be brought out regularly and reviewed for compliance; ask

the team whether or not the expectations are being met and what rules should

change going forward. This is a critical step in continuing to build trust among the

team members. After each meeting’s progress report, the team project timeline

should be revised to reflect new findings and time adjustments.

2

9.

Offer concise behavioral and performance feedback to other members of the

team

. The team leader should ensure that, when appropriate or when required,

feedback is clearly being given directly to members of the team. This means that it is

not the leader giving feedback, but team members are directly giving feedback to

each other. Conflicts or violations of the behavioral expectations should be talked

through immediately and directly to avoid further problems. Team members should

offer feedback to the leader, and vice-versa. The more precise the communication of

the team, the more likely the success of the team.

10.

Communicate regularly

. The team should hold each other accountable for

communicating the work being accomplished regularly—not just in regular meetings,

but as needed so that the work of other teams can be as productive as possible.

Typically, other teams are dependent on the work of others; regular and consistent

communication will ensure no one’s time is wasted.

11.

At each milestone, the team leader should meet with the team sponsor

. The

team leader should communicate progress, problems, and decisions, giving the

team sponsor a chance to guide the team’s work where appropriate. At each

milestone, the project plan should be reviewed and validated, given the remaining

work and the sponsor’s agreement. Each milestone is also an opportunity for the

team leader to meet with members of the team and give another opportunity for

feedback and reflection. The behavioral expectations should be adjusted to reflect

any changes. The team leader should take time to celebrate and reinforce the

excellent work of the team.

12.

Repeat steps 8 to 11 until the project is completed

. If the model is being followed

closely, the timeline will be accurate, meetings will be productive, the work will

continue forward, and the team sponsor will have signed off on the work at each

milestone. This ensures that the final product will meet all of the scope requirements

in the original charter.

13.

Deliver the final product

. When the work is complete, deliver the final deliverables

in the required form to the team sponsor and his/her designates. This is a chance for

all team members to own the final result.

14.

Reflect

. Take time in a meeting to reflect on the success of the team. Whether or

not the team will work together in the future, this is a chance to learn from this team

for use on future team projects. Take time to celebrate if warranted. Ask the

questions, “What would you do differently in future projects, from your perspective?”

“What contributed to the success of this team?” and “What will you do differently in

the next team you are leading?”

3

Frequently Asked Questions About Team Projects

Our client/team sponsor isn’t really sure about what they specifically want;

how should we handle this situation?

This is often the case. It is your job to elicit

clarity from them; facilitate the discussion to get them to tell you specifically what

they want. Ask probing and explicit questions. If you don’t “pull” specificity from

them, the team has little chance for success. Conversely, if the client has you all

over the place, you haven’t facilitated well. To remedy this situation, ask for a

meeting and get everything nailed down as early as possible. Once you get all the

information you can from them, it is always helpful to submit back to them a scoping

agreement—a memorandum in which you outline in detail exactly what you think the

agreement is and what the deliverables are, including deadlines. Quite often, it is

advisable to require the team sponsor to agree in writing (by e-mail or a signature) to

what you’ve developed after you’ve made any final changes.

After the team’s work began, the client/team sponsor wanted to change the

scope. What do we do?

This also happens quite often. Depending on the situation,

you may need to go back to the initial scoping agreement and make changes, if time

permits, but pay special attention to the deadline for the team’s work; it may need to

be adjusted to handle the additional work. Sure, they want you to do more—redraft

the scoping agreement to include the new changes, change the estimated

completion time, and get them to again agree formally in writing. In some cases, the

final deadline is fixed. In that case, facilitate a discussion to develop a scoping

agreement for a "phase 2" of the assignment, letting your team sponsor know that

the new work can’t be completed until after the original work is done. Your expertise

at facilitation will help you keep the client on scope (and to avoid scope creep); your

expertise at facilitation will help you complete the team’s work on time and on

budget. Additional work can be completed in subsequent time frames.

A member of our team isn’t doing his or her share of the work. How do we

handle this?

This is one of the most typical aspects of team work. Most often it

results when there are not clear expectations and/or accountability criteria for each

member. As part of your team expectations discussion up front, talk about how it is

every team member’s responsibility to confront others when others aren’t doing their

work; it isn’t just the leader’s responsibility! If the team gets to the point where it is

frustrated with another member of the team for nonperformance, the team is taking a

passive approach and has waited too long to confront the culprit. In this case, the

leader should have a direct discussion with the errant team member to discuss the

problem and potential solutions. It is always the case that other team members know

about the problem, so there isn’t much use trying to be secretive about the

discussion. In its next meeting, the team should revisit its agreed-to performance

expectations and responsibilities and discuss the problem openly, no matter how

difficult this feels. Failing to confront it will only lead to suboptimal performance. After

the team has tried these approaches, the team sponsor should be contacted by the

leader if the team member still isn’t performing as expected. Note the emphasis on

“after”; it’s the team’s and team leader’s responsibility to first work on the issues as a

4