## Slide 1: Chapter 10: Best Practices in Project Management
Note: See the text itself for full citations. Text website is www.intropm.com.

## Slide 2: Learning Objectives
Define best practices in general and best practices in project management for organizations
Summarize best practices in project management for individuals
Explain how improving project management maturity can improve project and organizational performance
Describe research on project management maturity
Discuss best practices described in this text
Read final advice about project management

## Slide 3: Introduction
Many organizations understand the value of project management, yet they struggle to implement it well
There is great value to learning about best practices in project management on a case by case basis, but you can also learn a lot by looking at larger studies of best practices

## Slide 4: What Went Right?
“Project management is changing the face of Hertz. It’s the toolbox the company has never had before, and it’s changing who we are.”
The board of Siemens recently launched a worldwide initiative to improve its project management. The German electronics group had worked out that half its turnover came from project-like work, and it calculated that if it could complete all of these projects on time and to budget, it would add EURO3 billion ($3.7 billion U.S. dollars) to its bottom line over three years
“Nike now manages footwear projects instead of just making and selling shoes. Coca-Cola has people called “orchestrators” who manage a collection of projects since most of the company’s bottling and marketing of its drinks is outsourced to others. Germany’s BMW treats each new car platform as a separate project. BP’s converted its exploration division, BPX, into a portfolio of projects, and profits soared after project managers were given more autonomy and had to build their own self-sufficient teams.”

## Slide 5: Defining Project Management Best Practices
Webster’s Dictionary (2017) defines a best practice as “a procedure that has been shown by research and experience to produce optimal results and that is established or proposed as a standard suitable for widespread adoption.”
Wikipedia (2017) ) defines a best practice as “a method or technique that has been generally accepted as superior to any alternatives because it produces results that are superior to those achieved by other means or because it has become a standard way of doing things, e.g., a standard way of complying with legal or ethical requirements.”
Perhaps you do not think it is a best practice to use a Wikipedia definition in a text book!
A best practice for one industry or region may not work in a different one.

## Slide 6: Video Highlights
Many people enjoying watching experts speak on various topics as part of the TED Talks series. In December 2016 Ling Wong published a list called “11 TED Talks Every Project Manager Should Watch.” Below are titles and lengths of the talks:
1. Daniel Levitin: How to stay calm when you know you’ll be stressed [12:20]
2. Dan Pink: The puzzle of motivation [18:32]
3. Itay Talgam: Lead Like the Great Conductors [20:44]
4. Kelly McGonigal: How to make stress your friend [14:25]
5. Yves Morieux: As work gets more complex, 6 rules to simplify [11:58]
6. David Allen: The Art of Stress-Free Productivity [22:15]
7. Navi Radjou: Creative problem-solving in the face of extreme limits [16:25]
8. David Grady: How to save the world (or at least yourself) from bad meetings [6:40]
9. Tom Wujec: Build a tower, build a team [6:44]
10. Roselinde Torres: What It Takes to Be a Great Leader [9:15]
11. Julia Galef: Why you think you’re right — even if you’re wrong [11:37]

## Slide 7: The Project Management Institute’s Definition of Best Practices
The PMI Standards Development Program first published the Organizational Project Management Maturity Model (OPM3®) in December 2003 to address the need to bridge the gap between organizational strategy and successful projects. The third edition was published in 2013
OPM3® defines best practices as “optimal methods, currently recognized within a given industry or discipline, to achieve a stated goal or objective”
It lists hundreds of best practices, which PMI says are achieved through developing and consistently demonstrating their supporting capabilities, as observed through measurable outcomes

## Slide 8: More on OPM3® Best Practices
Capabilities are incremental steps leading up to one or more best practices
Outcomes are the tangible and intangible results of applying capabilities
A key performance indicator (KPI) is a criterion used to determine the degree to which an outcome is achieved

## Slide 9: OPM3® Example
Best practice: Establish internal project management communities
Capability (one of four for this best practice): Facilitate project management activities.
Outcome: Local initiatives, meaning the organization develops pockets of consensus around areas of special interest
Key performance indicator: Community addresses local issues

## Slide 10: Sample OPM3® Best Practices
Project initiation process standardization—Project initiation process standards are established
Program activity definition process standardization—Program activity definition process standards are established
Portfolio resource planning process standardization—Portfolio resource planning process standards are established

## Slide 11: Media Snapshot: PMI List of Organizations Outstanding in PM
AgênciaClick (Brazil)
Airports Company South Africa (South Africa)
Beijing Organizing Committee for the Olympic Games (China)
Central Federal Lands Highway Division (United States)
Commonwealth Scientific and Industrial Research Organisation (Australia)
Fluor Corp. (United States)
IBM (United States)
Indra Sistemas S.A. (Spain)
Infosys Technologies (India)
Intel Corp. (United States)
MD Anderson Cancer Center (United States)
Memphis Managed Care Corp. (United States)
Missouri State Government (United States)
Mutual of Omaha (United States)
National Aeronautics and Space Administration (United States)
Petrobras (Brazil)
Saudi Aramco (Saudi Arabia)
Serasa (Brazil)
Shell (Netherlands)
Stork NV (Netherlands)
Suncorp (Australia)
TV Guide Interactive (United States)
Wipro Technologies (India)Workplace Technology Services (Canada

## Slide 12: Ultimate Business Library Best Practices
Rosabeth Moss Kanter, a professor at Harvard Business School and a well-known author and consultant, says that visionary leaders know “the best practice secret: Stretching to learn from the best of the best in any sector can make a big vision more likely to succeed.”*
Kanter emphasizes the need to have measurable standards for best practices that can measure performance against their own past, against peers, and, even better, against potential

## Slide 13: Exercise Regime to Adapt Best Practices
Reach high. Stretch. Raise standards and aspirations. Find the best of the best and then use it as inspiration for reaching full potential
Help everyone in your organization become a professional. Empower people to manage themselves through benchmarks and standards based on best practice exchange
Look everywhere. Go far afield. Think of the whole world as your laboratory for learning

## Slide 14: Robert Butrick’s Best Practices for Project Management
Make sure your projects are driven by your strategy
Use a staged approach
Engage your stakeholders
Ensure success by planning for it
Monitor against the plan
Manage the project control cycle
Formally close the project

## Slide 15: Best Practices of Individual Project Managers
Andy Crowe, founder and CEO of Velociteach, wrote a book in 2006 called “Alpha Project Managers: What the Top 2% Know That Everyone Else Does Not”
As the title suggests, an alpha project manager is defined as one who falls in the top two percent of project managers in terms of performance, as rated by their customers, senior managers, and team members

## Slide 16: Alpha Project Managers Study Background
Crowe surveyed 860 project managers who had all been clients/students at Velociteach
Although this was not a scientific study, the aggregate results provide interesting information that can help define best practices for project managers
The general format of the survey questions was as follows: Mark the degree with which you agree with the following statement: Strongly disagree (0%), Somewhat disagree (20%), Neutral (50%), Somewhat agree (75%), Strongly agree (100%)

## Slide 17: How the 18 Alpha PMs Differed Most
They enjoy their work more
They believe they have more authority
They believe they can have a personal impact on project success
They think it is important for the project manager to be a hands-on manager and a domain expert

## Slide 18: Alpha PMs Spend Almost Twice as Much Time Planning
In fact, they spend more time in every process group than their counterparts except for execution, as follows:
  Initiating: 2% vs. 1%
  Planning: 21% vs. 11%
  Executing: 69% vs. 82%
  Controlling: 5% vs. 4%
  Closing: 3% vs. 2%

## Slide 19: Alpha PMs are More Efficient and Effective Communicators
When asked to rank responsiveness, the alphas’ stakeholders’ average response was 88% while the non-alpha average was only 49%
Alpha project managers send fewer e-mails per day and spend less time in meetings than the non-alphas
They know how to prioritize work and focus on what is most important

## Slide 20: Communications Best Practices of Alpha PMs
  They talk to stakeholders very early in the project and tailor communication to meet their needs
  They create a communication schedule and stick to it
  They communicate their messages quickly in a clear and concise manner
  They create an open communication channel and talk with stakeholders regularly about the topic of communication itself
  They know that on many projects, communication is the only deliverable stakeholders will receive until the product or service is completed

## Slide 21: What Went Wrong?
Many people are “thrown” into the role of project manager. For example, Nick Carson (his name is disguised) was an outstanding technical specialist on a large biotech project. He was working on a crucial project for his small company when the project manager quit. Senior management asked Nick to take over. Nick had never led a project, and he made the mistake of trying to still do his old job while also managing the project
Nick worked lots of overtime and did actually complete the project, but his senior managers were not happy. Nick never gave them a detailed schedule or understandable status reports. Whenever he talked to them, they could not understand all of the technical detail he focused on. Nick thought he did a great job, so he was amazed when he was offered a severance package to leave the company. He decided he never wanted to manage a project again
This true story illustrates the fact that many organizations do not do a good job of selecting, training, or mentoring their project managers

## Slide 22: Project Management Maturity
A maturity model is a framework for helping organizations improve their processes and systems
It describes an evolutionary path of increasingly organized and systematically more mature processes
Many maturity models have four to six levels, with the first level describing characteristics of the least organized or mature organizations, and the highest level describing the characteristics of the most organized and mature organizations

## Slide 23: Capability Maturity Model Integration (CMMI)
CMMI is in continuous development at the Software Engineering Institute (SEI) at Carnegie Mellon University, a federally funded research and development center established in 1984 by the U.S. Department of Defense
Many companies that want to work in the government market have realized that they will not get many opportunities even to bid on projects unless they have a CMMI Level 3
The capability levels of CMMI are numbered 0 (lowest) through 5 (highest)

## Slide 24: Project Management Maturity Models
Several include:
  OPM3®, mentioned earlier, with four levels (standardize, measure, control, and continuously improve)
  Kernzer’s model, used by International Institute for Learning, with five levels
  ESI International’s ProjectFRAMEWORK™, with five levels
  Berkeley’s Project Management Process Maturity (PM)2 model, with five levels

## Slide 25: Figure 10-1. Berkeley Project Management Process Maturity Model

## Slide 26: PMI’s Pulse of the Profession® Reports*
“Project success rates are rising. Organizations today are wasting an average of US$97 million for every US$1 billion invested — that’s a significant 20 percent decline from last year’s findings.
What Pulse has shown in the past still holds true: when proven practices are implemented, projects are more successful. At the same time, the definition of success is evolving. Traditional measures of scope, time, and cost are no longer sufficient, and the ability of projects to deliver what they set out to do — the expected benefits — is just as important. So, for the first time, when determining project success, we looked at levels of benefits realization maturity in addition to the traditional measures.”
* Project Management Institute, http://www.pmi.org/learning/thought-leadership/pulse (accessed May 15, 2017).

## Slide 27: PM Solutions Research
The average level of maturity for high performers was 3.4 vs. 1.7 (5 highest)
Key findings of the 2014 survey of 293 different organizations:
  A majority of firms (91%) have project management processes in place.
  There is a direct and strong correlation between the project management maturity of a firm and its overall performance.
  High-performing firms are much more mature in their project management practices than low performers.
  There is a correlation between the length of time project management has been in place in a firm and its project management maturity and overall performance.

## Slide 28: Ibbs’ The Value of Project Management Research Results
Companies with more mature project management practices have better project performance. They deliver projects on time and on budget more often. Less mature companies often miss their schedule targets by 40 percent and their cost targets by 20 percent
Project management maturity is strongly correlated with more predictable project schedule and cost performance. More mature companies have a schedule performance index (SPI) variation of 0.08 and a cost performance index (CPI) variation of 0.11. Less mature companies have indexes of 0.16 for SPI and CPI. For a $10 million project, this translates into a $1.6 million cost variation
High project management maturity results in lower direct costs of project management. Companies with a high maturity level spend 6–7 percent of total project costs on project management. Companies with low maturity spent about 11 percent

## Slide 29: Thomas and Mullaly Research on Project Management Value
The researchers stated that they were “extremely comfortable stating unequivocally that project management delivers value to organizations.”
These researchers found that most organizations did not try to quantify the value of project management. They said that measuring ROI “proved extremely elusive.”
Value focused on measuring project management and satisfaction, alignment, process outcomes, and business outcomes.

## Slide 30: Crawford and Cook-Davies Study on Best Industry Outcomes
In the conclusions section of their 152-page report, the authors state, “The presence of patterns between industries…is proven beyond any reasonable doubt…while each industry has evolved its own systems and capabilities in light of its own strategic intentions and drivers, no industry has yet fully developed a suite of systems and capabilities that are sufficiently rounded and robust to produce the OPM outcomes that are necessary to achieve the business success criteria. No industry is without room for improvement.”

## Slide 31: PriceWaterhouse Coopers’ (PWC) Study on Boosting Business Performance
Surveyed 200 companies from 30 different countries about their project management maturity and found that
  Over half of all projects fail
  Only 2.5% of corporations consistently meet their targets for scope, time, and cost goals for all types of projects
The survey’s main objective, however, was to investigate whether a higher maturity level would provide a higher project performance level

## Slide 32: More PWC Study Results
A higher maturity level for an organization enhances overall project performance, not in just one project, but in the overall portfolio of projects
Most organizations are not satisfied with their current maturity level. The total average for survey participants was 2.5 on a 5.0 scale
Project failures are often a consequence of organizational aspects over which project managers have little influence
Organizational structure has a big impact on overall project performance. The higher the alignment between structure and business requirements, the higher the overall project performance.

## Slide 33: More PWC Study Results
Staff development and professional certification enhance overall project performance. However, more than 60% of the companies surveyed do not regularly offer a development program to their project managers
A systematic approach to change management is fundamental for superior project performance
Staffing projects with a majority of internal resources as opposed to external resources is a better guarantee of success. The highest performance was achieved by using 25% external resources and 75% internal
The extent to which project management software is used is correlated to maturity levels. The lower the maturity level, the more difficulties the organization will have in implementing software

## Slide 34: Best Practice
Wrike created a short list and creative infographic to help you remember ten project management best practices:
  1. Communicate with all project stakeholders from day 1: team members, managers, project sponsors, clients, valued users, etc.
  2. Create a risk response team as the first line of defense when problems occur.
  3. Always hold a project kick-off meeting and include everyone.
  4. Start your project with a detailed work definition document, and make all stakeholders sign in agreement.
  5. Create a detailed work plan and model it off of previous, similar projects (if possible.).
  6. Document everything: steps, bottlenecks, changes in scope, etc.
  7. Ask the team for feedback on your management methods and what you can do better to help them.
  8. When stakeholders come to you with new requests, show them how the change will affect your project timeline or budget.
  9. If scope changes due to new requests, have everyone sign a new agreement document.
  10. Hold a wrap-up meeting after the project ends to discuss lessons learned and ways to improve for next time.

## Slide 35: Summary of Best Practices Mentioned in This Text
Determine how project, program, and portfolio management will work best in your own organization.
Involve key stakeholders—including shareholders, customers, and employees—in making major decisions.
Develop and follow a formal project selection process to ensure projects support business needs.
Lay the groundwork for projects before they officially start.
Separate projects by phases when it makes sense to do so.
Designate a project champion to provide high-level support and participate in key meetings.

## Slide 36: Summary of Best Practices Mentioned in This Text (continued)
Assign a project manager from operations to lead projects that affect operations.
Form a steering committee with key managers from various departments for projects that will cause major organizational change.
Provide mentoring and training for project managers and other stakeholders.
Document action items at meetings, and set the next meeting time.
Document meeting with minutes, focusing on key decisions and action items, and send them out quickly.
Use more than one approach for creating cost estimates.

## Slide 37: Summary of Best Practices Mentioned in This Text (continued)
Use formal supplier evaluation procedures to help select sellers.
Include a detailed statement of work and schedule in contracts.
Develop and follow a formal change-control process.
Work with suppliers to ensure that deliverables are produced properly.
Follow a deliverable acceptance process to verify project scope.
Be clear and honest in communicating project status information, and share the responsibility for project communications with the entire project team.
Formally close projects and share lessons learned.

## Slide 38: Final Advice About Project Management
Project management as a valuable skill for you as an individual and for all types of organizations
The number of projects and their complexity will
continue to increase, so it is important to understand, apply, and improve the state of project management
The knowledge and experience I have gained working on and managing projects continues to help me in my career and my personal life

## Slide 39: Figure 10-2. Use Best Practices! (www.xkcd.com)

## Slide 40: Chapter Summary
Many organizations study and apply best practices to improve their ability to manage projects, programs, and portfolios
Individual project managers can also use best practices to improve their performance. The best or alpha project managers spend much more time on planning and enjoy their jobs more than other project managers
A maturity model is a framework for helping organizations improve their processes and systems
Project management is a valuable skill for individuals and organizations