Business case

Project Name: Server Application

Prepared by: Group 3

CNET307. SEC004: IT Project Management

Table of Contents

1.	Introduction/ Background	3

2.	Business Objective	3

3.	Current Situation and Problem/Opportunity Statement	3

3.1 Problem	3

3.2 Solution	3

4. Critical Assumption and Constraints	4

5. Analysis of Option and Recommendation	4

6. Preliminary Project Requirements	5

7. Budget Estimate and Financial Analysis	7

8. Schedule estimate	8

9. Potential Risks	8

10. Exhibits	9

# Introduction/ Background

The purpose of the Transport Phone Tap is to upgrade the payment method on each Metro Station and bus by providing commuters or visitors ease to pay through their phones with a simple “tap” instead of buying presto cards and tickets. Upgrading the payment system will reduce physical interaction, the waiting time purchasing or loading cards and tickets while promoting environmental sustainability.

# Business Objective

The main primary goal is to develop an application that is user-friendly, and able to provide all full functionality of Presto Card which meets the user ‘s requirements.

In this project, we will use Node Js, along with Angular on the Front end, and MongoDb to manage the database.

# Current Situation and Problem/Opportunity Statement

## 3.1 Problem

The Presto Card system had been known for having many issues for its consumers since its first introduction. In other words, more customization and the technical problem should be addressed if they want to keep this system in use. Below are some of the main problems:

- Double billing: You pay twice when you travel from surface routes to stations without bus bays or streetcar platforms when you don't have the ability to use your card as a transfer.

- Waiting for up to 24 hours when you've reloaded your card online. That's just too long in 2021 and a major inconvenience if you use a station entrance without reloading machines.

- Reliability! There have been well-documented problems with PRESTO card readers on buses and elsewhere, consequently, you have to carry a backup fare or card.

- The pandemic created a new norm and that is reducing the direct interaction to avoid contamination of the Covid-19 virus. Since the Presto card is a physical card, chances of interacting with other objects and getting infected would be higher.

## 3.2 Solution

By developing an application that can tackle all of those issues, users can reliably use their smartphones as commuters pass with a simple tap instead of a physical card. Users can create a profile and use their credit/visa card to pay online and view the balance and transactions in real-time. There is no need to wait for 24 hours or have issues with double billing. Moreover, the worries of having a backup fare or card are over. Overall, getting into digital will solve many issues whether it’s physical issues or technical issues.

# 4. Critical Assumption and Constraints

The Transport Phone Tap will use a full package of the server applications. It will be implemented in the Greater Toronto Area at the beginning of the first quarter of 2022 for the trial phase. The main constraints of implementing this project are: hiring skilled software developers, and managing the user authentication since we are dealing with a Government system, but at the same time managing the database as millions of Presto users might switch to using this application.

# 5. Analysis of Option and Recommendation

Finding the right experienced software developer is challenging, however, that is one of the main recommendations from TTC.

In this project, our team will be using agile methodology to handle each step of the process as this is a small application that can be scalable, and at the same time, we can provide an MVP as soon as it is ready.

Close communication with stakeholders, managers, and developers is required for the fulfillment of this project at every stage.

As a type of agile software development, We will implement XP Programming which is intended to improve software quality and responsiveness to changing customer requirements. It advocates frequent "releases" in short development cycles, which are intended to improve productivity and introduce checkpoints at which new customer requirements can be adopted along with the production and the maintenance.

# 6. Preliminary Project Requirements

| User requirements | Preliminary project requirements |
| --- | --- |
| Low initial investment cost | Optimized component arrangement |
|  | Optimized development process |
|  | Simplified physical and software components |
|  | Easy assembly |
| Usability/Fine UI | Intuitive interface |
|  | Study benchmarking examples |
|  | Interview with hard users of similar software |
|  | Interview of groups of potential users |
| Safety | Secure database |
|  | Protection of sensitive content |
|  | Reliable data transfer |
|  | Cryptography of data |
|  | Disaster recovery |
|  | Backup site |
| Functional efficiency | High availability |
|  | Reliable servers |
|  | Main functions will have easy traceability and access |
|  | Low consumption of data transfer and storage |
| Extended life cycle | Low operating cost |
|  | Have software updates |
|  | Use easy-to-purchase consumables |

# 7. Budget Estimate and Financial Analysis

Employer Salary: 							1,200,000/year

Software:									25,400/year

- Jira Premium

- Zoom Premium

- Microsoft Office 365

- Microsoft Windows 11 Pro

- Adobe Creative Cloud Collection

- Microsoft Visual Studio

IT Equipment 								50,500/year

- Desktop computers

- Printer, Fax, photocopier

- Other facilities and devices

Furniture and fixtures							15,800/year

- Computer desks

- Computer Chairs

Data protection cost:							50,000/year

Cloud server:								47,950/year

Network system:		 						100,000/year

Management and administration:					200,000/year

# 8. Schedule estimate

| Tasks | Duration | Starting Date | Ending Date |
| --- | --- | --- | --- |
| Project Charter Approved | 3 weeks | 1, Nov 2021 | 22, Nov 2021 |
| Project plan Completed | 3 weeks | 22, Nov 2021 | 06, Dec 2021 |
| Project Plan Approved | 2 weeks | 06, Dec 2021 | 20, Dec 2021 |
| Project Execution Started | 09 week | 20, Dec 2021 | 01, Feb, Jan 2022 |
| Requirement Gathering | 1 week | 22, Nov 2021 | 29, Nov 2021 |
| User story | 1 week | 29, Nov 2021 | 06, Dec 2021 |
| Application Programming interface | 4 weeks | 06, Dec 2021 | 03, Jan 2022 |
| Application Testing | 3 weeks | 03, Jan 2022 | 24, Jan 2022 |
| Project execution completed | 2 weeks | 24, Jan 2022 | 08, Feb 2022 |
| Project Close out | 1 Week | 08, Feb 2022 | 15, Feb 2022 |

# 9. Potential Risks

- Cost risk

  - Unprecedented circumstances

  - Not meeting schedule

  - Unanticipated functionality

  - Poorly sized project

- Performance Risk

  - Disponibility risk

  - System outage

  - High data consumption

- Third-party software support risk

  - Payment system risk

  - Unavailability of communication between systems

  - Image risk due to malfunction

- Security risk:

  - Hacking and sensitive data leak

  - Payment frauds

# 10. Exhibits

| Year | Analysis |
| --- | --- |
| 2022 | After testing the application for 2 months in the market, we will be able to collect around 5% of the cost of this application. |
| 2023 | As the dev team will improve the app or fix any related bug. The number of users will increase, and we will be able to collect around 45% of the original cost |
| 2024 | The app was originally implemented for GTA (Toronto), but in the 3rd year, the implementation in Vancouver and major cities in Canada will be done. Consequently, this app will collect around 75 % of the cost. |