## Slide 1: Presentation
Cross Cultural Considerations

## Slide 2: Summary of the Issue
International factors mainly involve cultural challenges because of the diversity of the team.
It is imperative to note that this results into significant challenges especially when there is communication breakdown.
Additionally, promoting relationship building is also among the aspects since cultural differences might result to conflict.
Transfer of knowledge and skills might be a challenge to any project and thus enforcing a culture of interactivity helps in surmounting the issue.
Notes: The success of any project is based on how planning is conducted. Planning is an essential aspect to the success of any project and therefore leaders are tasked with the responsibility of ensuring that the planning integrates all the aspects of the project. Without planning it is difficult for any project to be feasible because of the confusion, for example, the lack of feasible schedules would result in time wastage when the project is ongoing. This is because the individuals will not commit resources to finish within the specified time as they are unable to determine the time required to complete the phase of a different project. Additionally, issues such as the not defining deliverables before commencing on the project also could have a great impact on the end result of a project.

## Slide 3: Solutions to Challenges
Plan Communication
The advancement of technology might make internet and technologies might be an easy aspect.
This might not be the case when working with multinational teams.
Communication plan is pivotal when working in different time zones with distinct structures.
Actual means of message delivery should be considered as something minor.
While mails, video conferencing and telephone are widely used they might be limited in some countries.
Therefore, it is desirable to choose a means of delivery that is widely used in a different country.
Notes: Communication is an important aspect for the success of any project. Therefore, choosing an appropriate means for message delivery is crucial to ensure that both the project team and stakeholder are able to get the message. Notably, assumption making of the means of delivery might be disastrous since assuming the widely used means of delivery might not be applicable in other countries. Thus investigating the means of delivery that is workable within the team and the place of work is a step in the right direction. Additionally, there is a need to have sessions with the team members to ensure that the proposed means of delivery is suitable and everyone will be able to access the information on time.

## Slide 4: Project management challenges and solutions
Failing to Define Project Scope early in the Life Cycle
The solution to this problem involves involving all the stakeholders and a detailed work breakdown structure (WBS).
This will allow the team members to get a comprehensive understanding of the objectives and goals of the project.
It allows team members to see the step by step procedures required by the project before moving on to another project.
WBS advocates for the accomplishing the task at hand first and thus before moving forwards team members can understand the areas of weakness, and therefore they can make necessary adjustments.
For example in a scenario where the team members are unable to get a consensus, especially when coming up with a breakdown structure it is advisable to:
Take into consideration the concerns of different individuals
Try to brainstorm the feasibility of the demands of different individuals
After comparisons, it is desirable to explain why specific demands were expected and also the reasons for rejecting different demands
Notes: Speaker: Engaging stakeholders is one of the solutions that will help solve the problem of failing to define the project scope. Stakeholders include both the team members and sponsors of the project. Markedly, one of the scenarios is the lack of consensus because of the diverse nature of the team members. This can be surmounted through enabling the team members to understand why specific demands might not be implemented in the case of project implementation. This is through determining the feasibility of some of the suggestions. This will allow the team members to make sure that they work with proposals of other individuals and thus understanding the scope thus coming together for a common purpose.

## Slide 5: Failure to Define Project Deliverables
Project deliverables include the results that can be gained from a process
The solution to this problem is to specify measurable criteria in which a project deliverable will be assessed and accepted.
In the case of measurable criteria, some of the measures include;
Success rate
Perception, such as happiness and satisfaction
Conformance that is the % achievement of the specification
For example, when the company integrates a database system within the organization, it is critical for the project team to have a measure like conformance, that able to retrieve any information quickly.
Notes: Project deliverables are both tangible and intangible outputs within any project. For any organization, measuring the outputs of any project is critical as it helps in promoting commitment among the team members. Markedly, this is a consequence of the team members being able to understand what is expected of them and therefore more likely to put in more effort. It might be a challenge especially when the stakeholders fail to measure deliverables as it is a source of motivation for the team members. Therefore, it is critical to put in real effort and engage all the stakeholder to enhance an understanding of the project deliverables to commit resources necessary for achieving the goal.

## Slide 6: Poor Resource Matching
Avoiding the selection of people based on their availability is critical.
Skills should be used as a criterion for selection.
This is to ensure that the skills and experience needed are present in the team.
It is advisable to integrate the right project managers and team members.
However, some issues might arise in resource matching since not all the selected members will be able to work together and thus bringing collaboration problems. The best response, in this case, is to ensure individuals in the managerial position should be able to engage the selected teams to understand the importance of collaboration, team building exercise should be undertaken to identify the areas of weakness and how to address the issue.
Thus, effective team building starts with the project managers being able to identify required skills (Kerzner, 2017)
Notes: One of the most significant obstacles of any project is in the case of resource matching. Most of the projects will assign tasks to team members based on their availability. This results in problems with regards to the quality of the particular phase of the project that requires different expertise. However, collaboration problems might arise when teams are selected based on their expertise, and thus the best response is to get the team members to develop an understanding of the importance of working together. This can be achieved through team building practices that will allow project managers to identify areas that need to be addressed.

## Slide 7
For instance;
Imagine of a scenario where a software development company has been tasked to develop a user friendly web application. It would be disastrous to only have a project team comprised of only JavaScript skilled developers. What about the style of the website? If the team is not comprised of css skilled members? What about user- interface developers? Who will do that in that team?
That is why, it will be a smart move by a project manager to allocate people to a project while putting into consideration their skills and how these skills can be integrated to give the best project outcome.
Notes: Aside from considering the comfortability of project team members in that who is comfortable to work with who, the skills you are bringing together in that project team will greatly determine the progress of the project and its end result. Hence a team should be picked, with managers considering what is required.

## Slide 8: Poor Project Initiation
Many projects usually start without proper initiation.
The basic assumption is that everybody understands what they are doing.
Meetings are important to brief individuals of their responsibilities.
This further will help address concerns that were not addressed before.
Further, meetings with stakeholders before the project commences helps establish clarity with regards to goals and objectives.
For instance, Some of the team members might be having concerns about the project and they might be unsure about their roles. Engaging meeting is critical in responding to this concerns and providing clarity.
Notes: Project initiation is crucial if done in the appropriate as it aids in avoiding some of the pitfalls such as lack of understanding of roles. Before initiation, it is critical to have meetings with the project team to ensure that most of the team members are able to enhance the ability of the team to raise their concerns for clarity. The major assumption of everybody understands what is expected is a pitfall especially for the team members who need clarification. Thus project initiation should avoid meetings prior to commencing on the project to clarify issues so that everybody is prepared and avoid referring once the project begins.

## Slide 9: Inadequate training
If project team members are not properly oriented on what the project at hand entails, a crisis might arise when the project is midway.
Project managers prior to meetings before the onset of a project, need to capture the training of new team members who have never worked on any project before as they never miss in any organization, as part on the project initiation steps.
Even for experienced team members, require a revisit of useful skills in a project through training.
This ensures that the problem of starting a project and mid the project, some members are stuck on what to do next which derails project target achievement.
Horner, denotes that, prior preparation of project team members through training, gives them detailed clue on what is expected of them and how to deliver what is expected of them on the project ( Horner).
Notes: Training is part of the initiation and project kick-off steps. Hence resources and time should be allocated to it as part of the project as there is no point in starting a project with project team members who do not know what is expected of them. To prevent delays on the project due to uncertainties on what to do, it is better to orient the project team members through training.

## Slide 10: Underestimating time and budget
Most of the projects usually determine time and budget to what is reasonable.
The appropriate solution is through involving scientific methods to determine the time and budget.
This might involve seeking expert advice for individuals who have engage in similar project.
It is critical to ensure that the stakeholders undertake a bottom-up approach in determining budget.
Most of the sponsors and those in managerial position will not involve the team members as they want to work with a time-frame that is reasonable. However, this might results into pressure during the projects when the deadline approaches. A bottom-up approach helps team members to provide useful insights which might help surmount underestimation.
Notes: Most projects would usually underestimate the time and budget of a project. The primary reason for underestimation in any projects is because organizations would want to deliver a project in a cost-effective manner. However, this results in pressure during projects especially when deadline approaches which create burnout among the team members. This has adverse impacts on the general performance of the team members. Therefore, it is advisable for a stakeholder to seek the advice of experts or individuals who have undertaken a similar project. This helps avoid the underestimation based on guesswork that adversely impacts on the project. Scientific methods like research might be undertaken to determine the time that individuals might complete a project and avoids underestimation.

## Slide 11: Poor Communication with Project Stakeholders and Team members
Communication breakdown results into blame shifting for errors caused in a project
It is critical to keep everyone in the team informed about changes.
Communication is the life-blood of any project and thus the need to promote an open communication.
Change within a project would usually result to confrontation within the team especially when they are not informed. Communication is a crucial aspect to ensure that team members are notified about the change.
Notes: Communication is an important aspect of any team. Stakeholders and team members should ensure that everyone is updated on the changes that are instituted. Communication breakdown easily gives room for conflict and thus resulting in delays to settle conflicts. When individuals are informed on the changes they are able to also adjust earlier on to stop the confusion. It is advisable for the stakeholders to adopt a democratic form of leadership in which they engage the team members to inform about the changes. Communication cultivates the support of both sides in enhancing the success of the project, and without appropriate communication, the stakeholders will struggle to get the team members on board.

## Slide 12: Inability to anticipate failure
In any project, anticipating the likelihood of certain aspects of a project failing from the start is key.
This way, possibly effective remedies to the failures incase they happen in the course of the project are laid out ready to be applied to salvage the project.
Hence, it is very important that project managers lead project team members in applying the inner eye to see possible loopholes for failure in the project and together come up with ready to be applied solutions so that the project does not collapse totally incase one small loophole is encountered that was not anticipated.
For instance in software development projects, most IT experts agree that most projects failures are predictable and avoidable only that they are ignored by software developers (Charette, 2005).
Notes: Failure in a project is inevitable and sure to come either at the onset, as it progresses or as it ends if not properly watched out for. It is important to speculate on future possible causes of failure in a project and devise preventive or corrective mechanisms for them before they happen and prove detrimental to a project.

## Slide 13: Failing to Define Metrics For Evaluation
Solutions include;
Elicit feedback from senior executives
Identify Metrics for cost performance, schedule performance and quality performance
Identify metrics to enhance visibility into emerging issues.
Taking corrective actions when issues emerge
Notes: Success or in-between project progress must be evaluated using properly laid criteria. Because, how can a project development team know if the project is headed towards the right completion direction or not if not through evaluation?

## Slide 14: Poor monitoring and control of project phases
If project managers are not keen on overlooking the progress of a project at each phase, the deliverable outcome might not be what was expected from the kick-off of the project.
A good project manager needs to know the progress of the project at each phase and report to senior managers and customers of the progress.
Through proper monitoring and control of a project, issues like resource misuse by integrity lacking team members will not arise and it will ensure that the customer is satisfied of the end product of the project.
Kerzner, in his guide on project monitoring and control metrics, has emphasized that, the monitoring and control procedures chosen by managers should be appropriate and effective to the specific project in question. Assumptions should not be made that a given method of monitoring and control will be effective (2017).
Notes: The success of a project is heavily based on how it is monitored so as to make positive corrections if a project is not progressing as planned. Hence it is the duty of a project manager to monitor a project’s progress and give relevant reports that will assist to make corrections on a project that are meant to save it from failure or from failing to meet the end expectations of the project.

## Slide 15: Inability to define project success
For instance, Project team members might be content with the end product of their project hence terming it as a success without using the appropriate success or failure measuring criteria. For instance in a software development project, it will be wrong for the developers to delight of their software where as the software does not meet the customer’s needs or the software design turns out to be difficult for the end user to comprehend.
Ahmed, on an IT project failure and success journal has pointed out that, project managers should ensure that together with their project team, they only take pride in a project through customer satisfaction and not just by the completion of the project (2017).
Hence it is crucial that project managers identify what truly defines the success of their projects rather than being satisfied by the mere completion of their projects.
Notes: Project managers together with project team members and the end product customers if there, should have a set criteria of determining whether the end product of a project is a success or a failure. Because it is possible for project builders to assume success where the customer does not feel the same way about the product delivered by the team.

## Slide 16: Conclusion
Project team members and their project managers both have roles to play that will ensure the success of a company’s projects or their failure.
However, project managers have a greater role to play.
Good project management can ensure a good end product and a repeat business between a company and it’s customers.
Hence, project managers, be it of a small project or a large project, can ensure this through learning of reasons behind failed projects by other companies or even their own company and adopting essential positive measures to save them from future project failures.

## Slide 17: References
Ahmed, R. (2017). Impact of Project Manager's Intellectual Competencies on Project Success. SSRN Electronic Journal. doi:10.2139/ssrn.3044362
Charette, R. (2005). Why software fails [software failure. IEEE Spectrum, 42(9), 42-49. doi:10.1109/mspec.2005.1502528
Horner, J. M. (n.d.). Developing the Project TWIST[trademark] Test for Project Leaders and Team Members. doi:10.32469/10355/43338
Kerzner, H. (2017). Project Management Case Studies. doi:10.1002/9781119389040