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Based on the drawn Gantt chart, the critical tasks are tasks 1, 4 and 5. Tasks that fall on the critical path are called critical tasks. Thus, the critical path is 1-4-5 (see also the network diagram). 
Without consideration of resources, the project is estimated to take 9 time units (9 days). It’s possible to have something like this in real projects because the activities are dependent on each other. For instance, in this case, task 1,2 and 3 start at the same time. Task 4 is started once task 1 is complete. The completion of task 4 marks the beginning of task 5. Tasks 5,6 and 7 end the same day. Such a project can be possible in real life. 



