Project Management Questions

Student’s Name

Institutional Affiliation

Project Management Questions

Question 1

The direct cost of labor for a project team member can be calculated using the formula (overhead charge * hourly rate * hours needed) (Roberts, 2013). In this case, the total direct cost of labor for the team member will be

55 dollars * 150 hours *1.35 = $11,137.5

Question 2

The following table was used to respond to this question

| Name | Hours needed | Overhead Charge | Personal Time Rate | Hourly rate | Total Direct Labor cost |
| --- | --- | --- | --- | --- | --- |
| Jonathan | 40 | 1.25 | 1.12 | $15/hr. | $ 840 |
| Susan | 100 | 1.75 | 1.12 | $21/hr. | $ 4,116 |
| Debra | 80 | 1.35 | 0 | $11/hr. | $ 1,188 |
| Bobby | 55 | 1.8 | 1.13 | $44/hr. | $ 4,922.28 |

Calculations

The individual team member’s cost is calculated using the formula (rate per hour * hours needed * overhead charge * personal time)

In this case, Jonathan’s cost of labor

=15*1.12*1.25*40

= $ 840

Susan’s direct cost of labor will be

= 21 * 1.12*1.75 * 100

= $ 4,116

Debra’s total direct labor cost is calculated using the same formula. However, since Debra has a zero personal time rate, we omit the time rate from the formula and use the other values as follows

Direct labor = hours needed * overhead charge rate *hourly rate

= 80 * 1.35 * 11

= $ 1,188

Bobby’s total direct labor on the other hand is calculated using the formula (rate per hour * hours needed * overhead charge * personal time)

= 44 * 1.13 * 1.8 * 55

= $ 4,922.28

Overall Cost of Labor

The overall cost of labor is arrived at by adding the individuals’ cost of labor which is

$ 1,188 + $ 4,922.28 + $ 4,116 + $840

= $ 11,066.28

Question 3

The direct cost of labor for a project team member using the following data: hourly rate $ 75/hour, 180 hours needed and an overhead charge of 45% is calculated using the formula

Direct total labor = overhead charge * hourly rate * hours needed

= 1.45 * $75 * 180

= $ 19,575.00

Question 4

Early project budget tends to be less accurate than the project budgets made close to the starting date (Interact, 2018). However, these seemingly inaccurate project budgets are important as they provide the management with the estimates of the total cost the project will incur the organization. The main cause of the difference is usually due to the fact that costs are calculated based on the current market prices. The change in market prices and market forces together with the unforeseen changes makes the early budgets to be inaccurate. However, they are still important as the management tends to use it as source of reference to monitored the changes in the market forces and the unplanned changes that the project might need, hence acting as the benchmark in the preparation of an accurate close-to-the-start date project budget.

Question 5

The following information was used to respond to this question

| Name | Hours needed | Overhead Charge | Personal Time Rate | Hourly rate | Total Direct Labor cost |
| --- | --- | --- | --- | --- | --- |
| Jonathan | 60 | 1.35 | 1.12 | $17/hr. | $ 1,542.24 |
| Susan | 120 | 1.8 | 1.12 | $31/hr. | $ 7,499.52 |
| Debra | 40 | 1.35 | 0 | $9/hr. | $ 486 |
| Bobby | 65 | 1.8 | 1.13 | $34/hr. | $ 4,495.14 |

Calculations

The individual team member’s cost is calculated using the formula (rate per hour * hours needed * overhead charge * personal time)

In this case, Jonathan’s cost of labor

=17 * 1.12 *1.35 * 60

= $ 1,542.24

Susan’s direct cost of labor will be

= 31 * 1.12 * 1.8 * 120

= $ 7,499.52

Debra’s total direct labor cost is calculated using the same formula. However, since Debra has a zero personal time rate, we omit the time rate from the formula and use the other values as follows

Direct labor = hours needed * overhead charge rate *hourly rate

= 40 * 1.35 * 9

= $ 486

Bobby’s total direct labor on the other hand is calculated using the formula (rate per hour * hours needed * overhead charge * personal time)

= 34 * 1.13 * 1.8 * 65

= $ 4,495.14

Overall Cost of Labor

The overall cost of labor is arrived at by adding the individuals’ cost of labor which is

$ 1,542.24 + $ 7,499.52 + $ 486 + $4,495

= $ 14,022.9

References

Interact (2018). Project management Hand Book. Chapter V: Project Implementation. Retrieved 	from https://www.google.com/url?sa=t&rct=j&q=&esrc=s&source=web&cd=3&ved=2ahUKE	wiS24ff9vTfAhVP2OAKHVCfBF8QFjACegQICBAC&url=http%3A%2F%2Fwww.inte	ract-	eu.net%2Fdownload%2Ffile%2Ffid%2F4524&usg=AOvVaw370xuwA1lUc5ZVOLU9B	Exf

Roberts, P. (2013). Guide to project management: Getting it right and achieving lasting benefit. 	New York: Wiley.