Project Control

Status Meeting Agenda

Meeting #1: January 14, 2018 at Miller’s Construction Headquarter at 12:00 p.m.

Project: Installing a pool

Meeting #1

| Agenda Item | Facilitator | Length of Discussion |
| --- | --- | --- |
| Size of pool | Project Manager | 15 minutes |
| Location of pool | Project Manager | 15 minutes |
| Length of project | Project Manager | 20 minutes |
| Materials and People needed | Project Manager | 30 minutes |

| Action Items | Who is Responsible? | Finish Date |
| --- | --- | --- |
| Create layout for pool | John Rambo | January 15, 2017 |
| Create Gantt Chart | Kevin Knox | January 15, 2017 |
| Order materials | Kobe Bryant | January 16, 2017 |
| Form project team | Peyton Manning | January 16, 2017 |

Meeting #2

February 1, 2018 at project site 9:00 a.m.

| Agenda Item | Facilitator | Length of Discussion |
| --- | --- | --- |
| Progress of pool to date | Project Manager | 20 minutes |
| Do we have enough material? | Project Manager | 20 minutes |
| Customer’s satisfaction so far | Project Manager | 20 minutes |
| How much longer do we have left with the project? | Project Manager | 20 minutes |

| Action Items | Who is Responsible? | Finish Date |
| --- | --- | --- |
| Progress Report of Project | John Rambo | February 2, 2018 |
| Order more materials | Kevin Knox | February 2, 2018 |
| Customer Evaluation | Kobe Bryant | February 2, 2018 |
| Updated Project Timeline | Peyton Manning | February 2, 2018 |

Issue Tracking Worksheet

| Issue | Rating of Importance | Person Responsible | Notes | Resolution Date |
| --- | --- | --- | --- | --- |
| Not enough materials | 6 | Kevin Knox | Project is delayed | January 20, 2018 |
| Layout of the pool calculated wrong | 9 | John Rambo | Pool is two feet short on each side | January 19, 2018 |
| Not enough people on team | 7 | Kobe Bryant | Lack of people results in guys having to work overtime | January 17, 2018 |
| Project timeline is wrong | 5 | Peyton Manning | Not enough people and materials causes setback | January 21, 2018 |

Status Report Form

| Name | Scope | CPI | SPI | Project Manager | Issue | Risk | Recent Accomplishments | Upcoming Accomplishments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Layout | Will create layout | 1.4 | 1.4 | John Rambo | N/A | Calculation could be off | Created Layout | Location could be found |
| Location | Will find location | 1.4 | 1.4 | John Rambo | N/A | Location wont work | Location works | Order materials |
| Materials | Will order materials | 1.4 | 1.4 | Kobe Bryant | N/A | May not have enough | Right number of materials ordered | Build team |
| Team | Will assemble team | 1.4 | 1.4 | Peyton Manning | N/A | May not have enough people | Built team | Gantt Chart |
| Gantt Chart | Will create project timeline | 1.4 | 1.4 | Kevin Knox | N/A | Might be off | Gantt chart completed | Project Completion |