Status Meeting Agenda

Time: 06:00

Location: Andy’s Office (SVP)

Date: 12/6/2017

Meeting Objectives

Purpose of meeting is to discuss current situation on trailer inspection project

Action Item Review: Austin Yurack 15 minutes (Meet Once Every Week)

Terry and Lucy are to conclude their action items by EOD.

Terry (5 minutes)

- Last meeting, you were assigned with tracking down all 50 trailers owned by the company

- All trailers were to be relocated to headquarters to be inspected

Lucy (5 minutes)

- Responsible for inspecting each trailer

- Assigned with giving current trailer conditions after inspection

Simeon (5 minutes)

- Reach out to customers requesting our trailers to be made available for pickup

- Provide updates once a week on progress

Issues Tracking Report

| Issue | Date Opened | Priority | Assigned | Status | Resolution | Date Closed |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 11/17/17 | 1 | Lucy | Completed | Fixed | 11/30/17 |
| 2 | 12/1/17 | 2 | Terry | In Process |  | 12/04/17 |
| 3 | 12/3/17 | 3 | Chad | Not Started |  | 12/09/17 |

Project Status Report Form

Trailer Inspection

Month Ending: December 2017

Project Manager: Austin Yurack

Project Status Summary		Percent Complete:	75%

| Scope | Schedule | Cost | Risks | Quality |
| --- | --- | --- | --- | --- |

# Scope

Locate all trailers before month end and fully inspect. Goal is to have each trailer DOT approved for the road.

# Key Issues

Issues are locating all trailers and having customers empty them for pickup.

# Key Risks

Main risk is not having all trailers back at headquarters fast enough to have each trailer inspected before month end.

# Deliverables and Milestones

This section is a quick table which shows the status of the project milestones and deliverables.

The first column is for the name of the Milestone or Deliverable as it's in the project plan.  The next column is the WBS number, this makes it easier to find the milestone/deliverable in the project plan.  Planned is the planned date according to the approved project plan, the forecasted is the date you expect and actual is the actual date the milestone was met or deliverable was delivered.  The status is a simple one or two word status such as; completed, on schedule, behind schedule, accepted, etc.

Milestones

Half trailers found

Customers contacted

10 trailers inspected

Upcoming Accomplishments

All trailers located

All trailers inspected

All trailers road worthy

# Key Performance Indicators (KPI's)

Schedule - Project is Ahead of Schedule

Schedule Variance (SV):	$xxxx

Schedule Performance Index (SPI):	x.xx

Cost - Project is Under Budget

Cost Variance (CV):	$xxx

Cost Performance Index (CPI):	x.xx