Project Control

Name:

School:

Date:

Status Meeting Agenda

Meeting #1: February 14, 2018 at Parona Beach Hotel at 2:00 p.m.

Project: Building a gymnastic center

First Meeting

| Agenda Item | Facilitator | Length of Discussion |
| --- | --- | --- |
| Size of gym facility | Project Manager | 20 minutes |
| Location of gym facility | Project Manager | 10 minutes |
| Length of project | Project Manager | 20 minutes |
| Materials and labor needed | Project Manager | 30 minutes |

| Action Items | Who is Responsible? | Finish Date |
| --- | --- | --- |
| Create layout for the gym facility | Rolls Weyr | February 15, 2018 |
| Create Gantt Chart | Lucas Sand | February 15, 2018 |
| Order materials | Peninah Johnes | February 16, 2018 |
| Form project team | Isaac Lewis | February 16, 2018 |

Second Meeting

March 1, 2018 at project, site 11:00 a.m.

| Agenda Item | Facilitator | Length of Discussion |
| --- | --- | --- |
| Progress of the gym facility to date | Project Manager | 20 minutes |
| Do we have enough material? | Project Manager | 20 minutes |
| Customer’s satisfaction so far | Project Manager | 20 minutes |
| How much longer do we have left with the project? | Project Manager | 20 minutes |

| Action Items | Who is Responsible? | Finish Date |
| --- | --- | --- |
| Progress Report of Project | Roys Weyr | March 2, 2018 |
| Order more materials | Lucas Sand | March 2, 2018 |
| Customer Evaluation | Peninah Johnes | March 2, 2018 |
| Updated Project Timeline | Isaac Lewis | March 2, 2018 |

Issue Tracking Worksheet

| Issue | Rating of Importance | Person Responsible | Notes | Resolution Date |
| --- | --- | --- | --- | --- |
| Not enough materials | 6 | Lucas Sand | Project is delayed | February 20, 2018 |
| Layout of the gym facility calculated wrong | 9 | Roys Weyr | The Spa is two feet short on each side | February 19, 2018 |
| Not enough personnel | 7 | Peninah Johnes | Lack of people results in employees having to work overtime | February 17, 2018 |
| Project timeline is wrong | 5 | Isaac Lewis | Not enough personnel and materials causes setback | February 21, 2018 |

Status Report Form

| Name | Brief Scope | CPI | SPI | Project Manager | Key Issue | Key Risk | Recent Accomplishments | Upcoming Accomplishments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Layout | Will create layout | 1.4 | 1.4 | Roys Weyr | N/A | Calculation could be off | Created Layout | Location could be found |
| Location | Will find location | 1.4 | 1.4 | Roys Weyr | N/A | Location wont work | Location works | Order materials |
| Materials | Will order materials | 1.4 | 1.4 | Peninah Johnes | N/A | May not have enough | Right number of materials ordered | Build team |
| Team | Will assemble the personnel | 1.4 | 1.4 | Isaac Lewis | N/A | May not have enough people | Built team | Gantt Chart |
| Gantt Chart | Will create project timeline | 1.4 | 1.4 | Lucas Sand | N/A | Might be off | Gantt chart completed | Project Completion |