## Slide 1: ENTERPRISE RESOURCE PLANNING SYSTEM
GROUP 3
Mirabel Forchaleke
Jasmine Baltimore
Bryan Gilstrap
Larry Ginyard
Michael Mays
March 3, 2019

## Slide 2: Outline
  Case Studies Summary
    Bell and Company
    Rolls Royce
  Alternatives & Comparisons
  Benefits
  Enterprise Architecture Preparation

## Slide 3: Enterprise Resource Planning System Overview
Is a cloud-based application system
Increases efficiency
Provides better-quality data visibility
Reduces cost by eliminating IT staff
Notes: Enterprise Resource Planning (ERP) system has various great aspects such as allowing businesses with the ability to conduct efficiently within a fast paced and changing market, helps solve many problems organizations may face, unified communications, better-quality data visibility, increased efficiency and confident business decisions. ERP also assist with reducing cost by eliminating the need for IT staff, tons of hardware, and software programs. But unlike any other system there are pros and cons that should be taken into consideration before implementation. Organizations such as Bell and Company and Rolls Royce case studies serve as great sources that have implemented an ERP system which will be a great foundation to begin examining their advantage, disadvantages, benefits, processes, life cycles and any recommendations provided. These key factors will assist with determining an ERP system that will meet the needs of the organization, identifying any limitations, and addressing any other internal/external issues that the organization may face.

## Slide 4: Bell and Company Overview
Is an Industrial and Marine Supply Distributer
Located in Mobile, Alabama
Updated to Information Systems
Increase customer service
Notes: Bell and Company is an Industrial and Marine Supply Distributer located in Mobile, Alabama. They provide services to plant engineers, field technicians, and purchasers in the areas of measurement, control, monitoring, and generation (Bell and Company, n.d.). Bell and Company organization consist of various departments such as sales, purchasing, and mechanical engineering team who offer product support and technical services to their customers.

## Slide 5: Bell and Company Issues
Automated customer service inabilities
Outdated technology
Unreliable functions
Integrating third-party systems
User-friendly interfaces
Notes: Bell and Company the issue lay largely in accounting. The company began with old-fashioned ink and paper. Then in 2008 Dan Wilkins, Company President, switched their accounts to QuickBooks which was a wise move but lacked with providing superior customer service which is what he wanted the company to be known for. To compete with larger companies in the distribution sector he knew he had to upgrade to a more sophisticated ERP software.

## Slide 6: Bell and Company
Improved customer service
Improved employees productivity
Integrate systems
ERP
Success
Factors
Notes: Bell and Company had to upgrade to a more sophisticated ERP software. Bell and company chose Acumatica’s cloud-based ERP which was a success because it was so easy to use. Lots of small companies such as Bell and Company could adopt and host it in the cloud and save money by not having to buy new hardware or servers. Dan Wilkins, Company President, acknowledged implementing the ERP software as a success because it eliminated the several hats he had to wear such as the co-owner, the president, salesman, purchasing agent, and the IT department. Being a small business, they didn’t have the luxury of having an IT team like bigger companies have. Implementing the ERP software allowed them the ability to integrate and configure it with their Accounting System and customize the software to meet the needs of their business.

## Slide 7: Bell and Company Lessons Learned
Importance of upgrading systems
No IT staff were needed
Low cost
Increased productivity
ERP solved customer service issues
Notes: Bell and Company after immense research the President of the company found a seemingly tailormade solution to his company’s issues. His chosen ERP solution mirrored his needs and its implementation was seamless. The ERP system assisted Bell and Company to seek improvement in their employee's productivity and gain competitive advantage (Ullah, 2017).

## Slide 8: Rolls Royce Overview

## Slide 9: Rolls Royce Issues

## Slide 10: Rolls Royce Failure Factors

## Slide 11: Rolls Royce Lessons Learned

## Slide 12: Alternatives & Comparisons
Bell and Company
Rolls Royce

## Slide 13: Benefits
Bell and Company
Rolls Royce

## Slide 14: Limitations
Bell and Company
Rolls Royce

## Slide 15: Best Fit
Bell and Company
Rolls Royce

## Slide 16: Life Cycle

## Slide 17: Enterprise Architect Preparations

## Slide 18: Summary

## Slide 19: References