Hospital Management System

Student Name

University

Professor’s name

March 7, 2020

Time Table

There are some changes have been made to what we propose in Project Proposal released at the end of the semester on insert date, which are as follows:

- The project plan has been revised to have 2 progresses with final progress instead of 3 progresses with final progress:

| Original schedule proposal |  | Current schedule after update |  |
| --- | --- | --- | --- |
| Progress 1 | Feature 1: Schedule management Feature 2: User registration and authentication Feature 3: Appointment management | Progress 1 | Feature 1: Schedule management Feature 2: User registration and authentication Feature 3: Appointment management |
| Progress 2 | Feature 4: Patient identification using QR code Feature 5: Dental care consulting and following up | Progress2 | Feature 4: Patient identification using QR code Feature 5: Dental care consulting and following up Feature 6: A dental clinic information and promotion Feature 7: Cost estimation of dental treatments |
| Progress 3 | Feature 6: A dental clinic information and promotion Feature 7: Cost estimation of dental treatments |  |  |
| Final Progress | Overall documentation | Final Progress | Overall documentation |

According to the project plan document, the deliverables plan of “Hospital Services Management System” application is defined as follows:

| Current schedule after update |  | Status |
| --- | --- | --- |
| Progress 1 | Feature 1: Schedule management Feature 2: User registration and authentication Feature 3: Appointment management | Complete |
| Progress 2 | Feature 4: Patient identification using QR code Feature 5: Dental care consulting and following up Feature 6: A dental clinic information and promotion Feature 7: Cost estimation of dental treatments | To be completed by end of semester date |

Following are the features and URSs that have been completed in this progress 1:

Feature 1: Schedule management

URS-01:  Patient can view own appointment in mobile application

URS-02: Patient can view all appointments from Google calendar in mobile application

URS-03:  Patient can view own appointment in website

URS-04:  Dentist can view own appointment in website

URS-05:  Visitor can view all appointment from Google calendar in website

URS-06:  Officer can view all appointments as a list in website

URS-07:  Officer can view patients’ appointment as a list in website

URS-08:  Officer can view dentists’ appointment as a list in website

URS-09: Registered User can view all appointments from Google calendar in website

Feature 2: Appointment management

URS-10:  Officer can create new appointment into the database

URS-11:  Officer can edit the appointment

URS-12:  Officer can delete the appointment

URS-13:  Officer can save the appointment to Google calendar

Feature 3: User registration and authentication

URS-14:  Patient can login to the mobile application

URS-15:  Registered User can login to the website

URS-16:  Patient can logout from the mobile application

URS-17:  Registered User can logout from the website

URS-18:  Officer can create an account for new patient

URS-19:  Officer can edit patients’ information

URS-20:  Officer can delete patients’ account

URS-21:  Officer can create an account for new dentist

URS-22:  Officer can edit dentists’ information

URS-23:  Officer can delete dentists’ account

URS-24:  Officer can view all patients’ account as a list

USR-25:  Officer can view all dentists’ account as a list

## Review/Responsibility

| Stage Exit Review |  |  |  |  |
| --- | --- | --- | --- | --- |
| No. | Stage | Review Item | Owner | Reviewer |
| 1 | Progress #1 | Software project management plan |  |  |
| 2 | Progress #1 | Software requirement specification |  |  |
| 3 | Progress #1 | Software design document |  |  |
| 4 | Progress #1 | Test plan |  |  |
| 5 | Progress #1 | Test record |  |  |
| 6 | Progress #1 | Traceability record |  |  |

## Testing

| # Test Process |  |  |
| --- | --- | --- |
| # No. | # Test | # Participation |
| # 1 | # Unit testing |  |
| # 2 | # Integration testing |  |
| # 3 | # Acceptance Testing |  |

## Sequence Diagram

Patient Login

Officer Login

Doctor login

Logout

Patient logout

Officer logout

Figure 10: Doctor Logout

View doctor clinic calendar

Patient view doctor clinic calendar

Officer view doctor calendar

Dentist view calendar

View his/her own appointment

Figure 14: Patient can view his/her own appointment

View all appointment in doctor clinic

Officer can view all appointment in hospital

Create patient account

Officer can create new patient account and the list of all patients show after register

### Use Case Diagram

### Clinic services system Use Case for Patient

Patient and Visitor

Figure: Dental clinic services system patient use case diagram

#### Clinic services system Use Case for Officer

Officer

Clinic services system officer use case diagram

(Account management)

Figure: Clinic services system officer use case diagram

(Appointment management)

Figure: Dental clinic services system officer use case diagram

User Interface Design

Login.

Shows the login page of the website. The area number 1 is the field of input userID and patientID. In officer login page will show as OfficerID, in patient login page will show as PatientID, and in dentist login page will show as DoctorID

Create a new User.

Edit User Details