Consider a recent personal project such as purchasing a home or planning a party.

After your opening paragraph, which includes your thesis statement, identify your selected company or organization in no more than three paragraphs. Then, complete the following:

*Note: for the charts/diagrams, use MS Word, Excel, Google Docs or Google Sheets. You may also use any other suitable project-based software. A free Project management software called Libre is also available for download here https://sourceforge.net/projects/projectlibre/

- Create either a Work Breakdown Structure (WBS) of the project or Gantt Chart for planning and scheduling the project. Discuss why you used the type of chart you did.

- Determine and document both probabilistic (t0, tp, and tm) and deterministic time estimates. Discuss how you arrived at these time estimates.

- Using MS Word, Google Docs, or similar software, create a PERT network diagram with the Critical Path (CP) identified.

- Calculate the slack time for each activity. Discuss the ramifications of slack in the CP for the activities and the project as a whole.

- Develop the network diagram from the probability estimates. Discuss which path you would take and why.

- For each activity, determine hypothetical costs in a table. Include budgeted costs, percent complete, actual/projected cost, and over/under budget (and total). Discuss the rationale for how you derived these costs.

- Crash an activity on the Critical Path. Discuss the ramifications of crashing the activity you crashed.

Instructions

Pleas address the previous point

5 pages

APA style

Subheading

Focus in the topic

When quote try to paraphrase

Take reference from the book

Argument and counterargument