Milestone Report

Institution

Name

Course

Reference number: NC22/2019

Milestone: Setting up a fitness center at Summerville police department

Description of the Milestone:

The project will be based in the police basement facility. Since initially the basement was not meant to house a fitness center, it will have to undergo renovation. The basement will thereafter be fitted with a carpet so that the floor will not be slippery. After fitting the carpet, the different machines will be fitted also in the different section s of the basement. The machines to be fitted include weight machines, the stationery bike, rowing machine and the treadmill.

Deliverables:

The deliverables for the milestone report are weight machines, the stationery bike, rowing machine and the treadmill. Also, renovation of the basement and fitting of carpet.

Expected Date:

Renovation; 30/5/2019 to 5/6/2019

Fitting of carpet; 7/6/2019 to 10/6/2019

Purchase of weight machines, the stationery bike, rowing machine and the treadmill on 25/6/2019

Tolerance:

1 week

Trend:

The milestone is in progress.

Actual Date:

Not applicable.

Variance:

Not applicable. (The milestone is in progress).

Milestone Status:

The basement has been renovated; it has been repainted. It is now being fitted with carpet.

Deliverables Status:

- Renovation is done

- Fitting of carpet is in progress.

- Weight machines, the stationery bike, rowing machine and the treadmill (Pending).

Issues and Comments:

There is lack of sufficient funds to purchase the machines needed such as weight machines, the stationery bike, rowing machine and the treadmill.