Start (Requirement Gathering)

Start: Thu 3/7/19 ID: 1

Finish: Wed 5/8/19 Dur: 45 days

Comp: 0%

Initial, Operation, & Coonfiguration

Start: Thu 3/7/19 ID: 2

Finish: Thu 3/28/19Dur: 16 days

Comp: 0%

Selection & Design

Start: Fri 3/29/19 ID: 6

Finish: Thu 4/4/19 Dur: 5 days

Comp: 0%

Implementation

Start: Thu 4/18/19 ID: 10

Finish: Thu 4/25/19Dur: 6 days

Comp: 0%

Page 1

Set-up Router

Start: Thu 3/7/19 ID: 3

Finish: Wed 3/13/19Dur: 5 days

Res:

Training & Training Manual

Start: Thu 3/14/19 ID: 4

Finish: Fri 3/22/19 Dur: 7 days

Res:

End (Network Capabilities & Business Opportu

Start: Mon 3/25/19ID: 5

Finish: Thu 3/28/19Dur: 4 days

Res:

Set up Network

Start: Fri 3/29/19 ID: 7

Finish: Thu 4/4/19 Dur: 5 days

Res:

Set-up User

Start: Fri 4/5/19 ID: 8

Finish: Thu 4/11/19Dur: 5 days

Res:

End (Network Capabilties & Business Opportu

Start: Fri 4/12/19 ID: 9

Finish: Wed 4/17/19Dur: 4 days

Res:

Establish Security system & Bsck up plan

Start: Thu 4/18/19 ID: 11

Finish: Wed 4/24/19Dur: 5 days

Res:

Set -up User

Start: Thu 4/25/19 ID: 12

Finish: Thu 5/2/19 Dur: 6 days

Res:

End (Network Capabilties & Business Opportu

Start: Fri 5/3/19 ID: 13

Finish: Wed 5/8/19 Dur: 4 days

Res:

Page 2

Page 3

Critical

Noncritical

Project: Network diagram

Date: Thu 3/7/19

Critical Milestone

Milestone

Critical Summary

Summary

Critical Inserted

Inserted

Critical Marked

Marked

Page 4

Critical External

External

Project Summary

Highlighted Critical

Highlighted Noncritical