## Slide 1: ONLINE JEWELERY MARKETING COMPANY

## Slide 2: Description
The company project is aimed at marketing inexpensive jewelry online.
The project targets low income consumers of jewelry.
Generate income through online advertising and commission on purchase or order.
Notes: The company project is aimed at marketing inexpensive jewelry online. The project which is to be led by the Senior Systems Analyst who is appointed as the right hand of the Senior Project Manager. The project is aimed at developing an online platform that targets low income consumers of jewelry. This project will have a main income stream form the consumers of the marketing services. It will generate income for the startup company through online advertising and commission on purchase or order.

## Slide 3: Scope and justification
Online jewelry marketplace is a billion dollar industry
Consumer are increasingly using online platforms to shop as it is more cost effective, saves time, and avoids crowds in stores.
The company scope is the global market targeting low income consumers who make majority segment of the market
Notes: The online jewelry business is a multi-billion dollar business that is yet to be saturated by the little number of companies that offer the services to the numerous market segments. The perpetually increasing demand for jewelry, specifically attained for online platform is makes this project an attractive business. Consumers are increasingly using online platforms to shop as it is more cost effective, saves time, and avoids crowds in stores. One of considerable benefits for consumers to use online shopping is that they can make informed decisions based on the feedback other consumers provide for products. The company scope is the global market targeting low income consumers. This target makes majority segment of the online consumers seeking jewelry.

## Slide 4: Design tool and Methodology
The company will outsource ecommerce web development to Wix ecommerce.
It is best suited for small stores and start up online stores.
The company will employ the incremental approach development methodology.
Effectively utility of limited resources of a start-up to ensure sustainable growth.
Notes: The company will outsource ecommerce web development to Wix ecommerce. Wix Ecommerce is best suited for small stores and start up online stores. The design tool will help make the online jewelry marketing platform user friendly and very easy to use. The company will employ the incremental approach development methodology. The incremental approach is the preferred choice of development methodology as it will provide effective utility of limited resources of a start-up to ensure sustainable growth.

## Slide 5: Development Test & Production
Git will be used for developments to ensure synchronized development of the online platform.
ReQtest will be used for to platform testing.
Wix.com will be employed for production of the online shop.
Notes: Git will be used for developments to ensure synchronized development of the online platform. Git is easy to learn and has a tiny footprint with lightning fast performance. ReQtest will be used for to platform testing. It is easily accessible form any place and therefore suitable for a wide rage market test. Wix.com will be employed for production of the online shop.

## Slide 6: STEPS
ONLINE SHOPPING APPLICATION
HOME PAGE
CLOTHING PAGE ( PR0DUCTS)
ORDER US PAGE
CONTACT US PAGE
ABOUT US PAGE
TRACK FOR ADMIN PAGE
REGISTER PAGE
LOGIN
ADMIN PAGE
ORDER VIEW FOR USER
PAYPAL FOR PAYMENT
SUCCESS PAGE
FAILED PAGE
DATA MANAGEMENT
DATA DESCRIPTION
DATA OBJECTS
DATA TABLE DIAGRAM
RELATIONSHIPS
NON-FUNCTIONAL / OPERATIONAL REQUIREMENTS
SECURITY
EFFICIENCY AND MAINTAINABLITY
Notes: The listed steps will guide the company form the roll out stage to the completion of the online jewelry marketing project. The steps also go on to guide the company through the after-completion activities of the project.

## Slide 7: Documentation
System Design Document
Contract document for design project
Design Brief
Security Plan
Database design
Notes: The companies design team will need to produce the following documents before the project can be launched;
System Design Document
Contract document for design project
Design Brief
Security Plan
Database design

## Slide 8: Risks and Issues
Conflict
Lateness or incompletion of project
Insufficient resources
Indecision
Ineffective communication
Notes: The company will face various risk while undertaking the online jewelry marketing project. These include:
Conflict
Lateness or incompletion of project
Insufficient resources
Indecision
Ineffective communication

## Slide 9: Risk mitigation
Clear conflict management and resolution process.
Clear project management strategies.
Project performance management and tracking strategies.
Clear leadership, occupational roles and decision making structure.
Effective communication management.
Notes: The company will follow laid out procedures to mitigate the risk that it will face in the project. The procedures will entail;
Clear conflict management and resolution process
Clear project management strategies
Project performance management and tracking strategies
Clear leadership, occupational roles and decision making structure
Effective communication

## Slide 10: Skills required
Project management
Source Coding
Human resource management
Marketing
Sales and supply management
Customer service
Web Content creation and designing
Notes: The company will need a pool of skills to successfully comate the project including skills as:
Project management
Source Coding
Human resource management
Marketing
Sales and supply management
Customer service
Web Content creation and designing

## Slide 11: Reference
Cho, V., & Lau, C. (2014). An integrative framework for customizations on satisfaction: the case of an online jewelry business in China. Journal of Service Science and Management, 7(02), 165.
Ciptawilangga, Y. (2010). U.S. Patent Application No. 12/474,202.
Ebster, C. (2011). Store design and visual merchandising: creating store space that encourages buying. Business Expert Press.
Lutnick, H., Tam, S., Watkins, B., Klein, M., Klein, J., & Berg, A. (2015). U.S. Patent Application No. 14/676,809.