GANTT CHART

[Name]

[Institution affiliation]

[Course]

[Date]

Gantt chart

- Include rationale for your Gantt chart.

Gantt charts are useful in helping project managers become more productive, track results and enhance communications. The milestones in a Gantt chart provide a quick way to find important dates and details at a glance. This also helps other users see the most significant dates and important tasks necessary to achieve the milestone. With the use of a Gantt chart, a project manager can view individual tasks, the sequencing of the tasks as well as their durations. It is also helpful in providing an overview of the project timeline and the expected completion date of the project. The Gantt chart adjusts simultaneously as the project moves forward hence providing a well updated project schedule with a new start and end dates for the tasks that are not complete.

- Identify one critical risk you could encounter that could prevent you from meeting each of your goal/objectives.

One critical risk is delays experienced in one phase could delay the entire project. Gantt chart does not provide a full depiction of the entire scope of a project. In other words, the full complexity of a project s not depicted thus a delay in one have an impact the completion of another phase. It only gives a visual of the projects status overview hence cannot be used alone.

- Develop a contingency plan for the identified risk. Explain how this could maximize management efficiency and the allocation of resources. What leadership qualities are essential when dealing with the identified critical risk?

When a project manager and the team rely excessively on the Gantt chart, there may arise various risks and disadvantages as indicated above. Gantt chart should be used along with other methods including a formal project plan and software for cost management. If risks in Gant chart occur, they can be countered or rather balanced by the other tools.  In order to deal with the identified risk, the project leader needs to be very decisive as this will enable a quick adaption to the situation. As the project needs change, the Gantt chart can be changed as well. For example, if an issue is brought to attention during the completion phase of the project, a decisive project manager can quickly resolve the problem by adding it to the timeline of the project and updating the Gantt chart.

Gantt chart

|  | Year 1 |  |  | Responsible |
| --- | --- | --- | --- | --- |
| Activity | Start | End | Milestone |  |
| Product concept and design development |  |  | 6 months |  |
| Board Meeting discussion on the idea (market opportunities based on consumer trends, market trends, focus groups and employees) | March |  | 0 |  |
| Research and development | April | June | 3 months | R&D lab |
| Making the prototype | July | September | 3 months | Electronics engineering team |
| Software installation |  |  | 3 months |  |
| Computer aided design (CAD) to produce the computer model of the product design-software | 30th September | November 15th | 1.5 months | product design engineer |
| Computer-aided manufacturing (CAM hardware and software is made ready for mass production | November 15th | December 31st | 1.5 months |  |
| Prototype testing and refinement of design |  |  | 3 months |  |
| In-house testing of the product (mechanical, hardware ) Hardware and software quality test | Jan 1- | Jan 25th | 25 days |  |
| Performance test – drop, water and bend tests | Jan 26 | Feb 28th | 35 days |  |
| Certification testing | March 1 | March 31st | 1 month |  |
| Feedback and testing |  |  | 2.5 months |  |
| Pilot testing prior to launch-rigorous testing from friends and family to gain feedback on quality and market acceptability | November 1st | January 15th | 2.5 months |  |
| Roll out |  |  | 4 months |  |
| Preparation for launch Customer development, positioning | Jan 16th | March 15th | 2 months |  |
| Execution of the launch Follow up testimonials and feedback | April | June | 2 months |  |
| Mass Production |  |  | 6 months |  |
| Manufacturing of the approved model-maintain the high quality approved while keeping costs low Material selection including plastic, steel, battery, memory chip etc | April 1st | April 30th | 1 months | Operations team |
| Rotational 3D polishing for protection against dust, water | May | July | 2 months |  |
| Machining operations for the body to give a shiny finish on the edges | July | August | 1months |  |
| Assembling- smoldering, fitting screws, polishing and drilling | September | October 31st | 2 months |  |
| Packaging and shipment |  |  | 4 months |  |
| Final Product materials ( Handset with accessories and manual) | July | September | 3 month |  |
| Distribution channels to retailers | October | November | 1 month |  |
| Evaluation |  |  | 3 months |  |
| Ongoing evaluation review | December | February | 3months |  |
| Steering committee monthly |  |  |  |  |

References

https://support.office.com/en-us/article/Present-your-data-in-a-Gantt-chart-in-Excel-F8910AB4-CEDA-4521-8207-F0FB34D9E2B6

# officetimeline (nd). Gantt Chart Template Collection

retrieved from: https://www.officetimeline.com/gantt-chart-template

# Tonchia, S. (2018). Project Time Management. In Industrial Project Management (pp. 117-129). Springer, Berlin, Heidelberg.

Reeeves, K. (2016). 12 Steps From Product Concept to Manufacturing

Retrieved from: https://www.business2community.com/product-management/12-steps-product-concept-manufacturing-01518713