## Communications Plan Matrix

By describing the communications events in as much detail as possible, you can help your team members complete the events on time.

| ID | Event | Description© | Purpose | Frequency | Date(s) |
| --- | --- | --- | --- | --- | --- |
| 3 | Project Team Meeting | Meeting involving all team members to discuss the work in-progress / recently completed / coming up | To keep the team informed of the project status and ensure that issues, risks, or changes are raised early on | Weekly | xx/yy/zz |
| 4 | Project Board Meeting | Formal meetings held with the Project Board to assess the overall status of the project | To determine whether the project has been completed and met the final requirements of the customer | End of project | xx/yy/zz |
| 5 | Phase Review Meeting | Formal meeting held at the end of each phase to determine whether the quality of the deliverables produced is satisfactory | To control the progress of the project through each phase in the life cycle to boost its chance of success | End of each major phase | xx/yy/zz |

## Communications Responsibilities

Complete the following responsibilities matrix. In this matrix, list each of the people responsible for the communications events above and describe their responsibilities in taking part in these events using the key provided. The table has been partly completed for the above project example.

Key:

A = Accountable for communication event (as marked in green)

R = Receives communications materials and takes part in meetings (as marked in yellow)

M = Monitors communications process and provides feedback (as marked in orange)

| ID | Project Sponsor | Project Manager | Project Leader | Project Member© | Quality Manager | Procurement Manager | Communications Manager | Profit Office Manager | Other Project Resource | Other External Body |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 |  | A | R | R | R | R | M | R | R |  |
| 4 | A | R | R |  |  |  |  | M |  |  |
| 5 | A | R | R | R | M |  |  |  |  |  |