## Slide 1: Name: Course: Instructor: Date:

## Slide 2: IT Projects
Failed IT projects;
FAA’s Advanced Automation System
IBM's Stretch project
Successful IT projects
Amazon
Cengage learning

## Slide 3: FAA’s Advanced Automation System
Aimed at providing revolutionizing the country's’ air traffic control systems.
The project failed due to;
Unrealistic project requirements; 99.995 reliability, change from paper to GUI by use of ADA
Flawed testing procedures of key ISSS functions
Failure to effectively control the system requirements.

## Slide 4: What could have saved FAA’s Advanced Automation System
the introduction of software quality from the beginning of the project to avoid quality pitfalls
The hiring of top skilled computer engineers to work on the project model and design.
The statement of realistic and achievable project objectives

## Slide 5: IBM's Stretch project
This project was aimed at producing a computer 100times faster that the system that it was going to replece
Why it failed;
Inadequate planning due to lack of robust analysis of project requirements
Communication breakdown that excludes core functions and shuns external issues around the project.

## Slide 6: Cont.
IBM's Stretch project could have been saved by;
The development of achievable project goals and strategy and infrastructure to achieve them.
Constant review of the project during development to ascertain goal achievement rather than rush over to meet failure.

## Slide 7: Amazon
The project was successful because;
Adequate planning of the project goals, designs and execution procedures
Huge investments on innovation technologies
Common project management pitfalls avoided include;
Inadequate planning
Lack of clarity and in achievability of their goals.

## Slide 8: Cengage learning project
Why did the project become successful;
Clear project model and design
Excellent role-based planning
Constant innovation to curb changes that impact the project
Main pitfalls avoided;
Inadequate planning especially in the building of the project design and model
Early implementation of plans to centralize operations

## Slide 9: References
Majed, S. Z., Nuraddin, S. H., & Hama, S. V. S. (2018). Analyzing the amazon success strategies. Journal of process management. New Technologies, 6(4), 65-69.
Ruskin, K. J., Ruskin, A. C., & O’Connor, M. (2020). Automation failures and patient safety. Current Opinion in Anesthesiology, 33(6), 788-792.