Student

Institution

Course

Date

Project Control

Status Meeting Agenda

Meeting #1: December 15, 2018 at Best Choice Restaurant at 2.pm.

Project: Installing RFID Based Access Control

Meeting #1

| Agenda Item | Facilitator | Length of Discussion |
| --- | --- | --- |
| Type of RFID devices to be installed. | Project Manager | 20 minutes |
| Location of RFID Devices | Project Manager | 25 minutes |
| Length of project | Project Manager | 30 minutes |
| Materials and People needed | Project Manager | 35 minutes |

| Action Items | Who is Responsible? | Finish Date |
| --- | --- | --- |
| Create layout for Installation of the RFID based access control | Aiyana Martin | December 12, 2018 |
| Create Gantt Chart | Smith Rodriguez | December 12, 2018 |
| Order required materials | Maria Garcia | December 12, 2018 |
| Form project team | Michael Robert | December 12, 2018 |

Meeting #2

January 15, 2019 at Best Choice Restaurant 10:00 a.m.

| Agenda Item | Facilitator | Length of Discussion |
| --- | --- | --- |
| Progress of project to date | Project Manager | 15 minutes |
| Were the materials bought enough? | Project Manager | 25 minutes |
| How important is this project to the organization? | Project Manager | 30 minutes |
| How much more time do we need for the project to be completed? | Project Manager | 25minutes |

| Action Items | Who is Responsible? | Finish Date |
| --- | --- | --- |
| Progress Report of Project | Aiyana Martin | January 6, 2019 |
| Order more materials | Maria Garcia | January 6, 2019 |
| Project Evaluation | Smith Rodriguez | January 6, 2019 |
| Updated Project Timeline | Michael Robert | January 6, 2019 |

Issue Tracking Worksheet

| Issue | Rating of Importance | Person Responsible | Notes | Resolution Date |
| --- | --- | --- | --- | --- |
| Not enough materials | 5 | Smith Rodriguez | Project needs more time | February 2, 2019 |
| Layout of the project was incorrectly calculated | 8 | Aiyana Martin | There signal collision thus data loss. | February 3, 2019 |
| Insufficient team members | 9 | Michael Robert | Insufficient team member results to procrastination of the project. | February 5, 2019 |
| Project timeline was wrongly scheduled. | 9 | Michael Robert | Insufficient team members and wrong scheduling results into project drawbacks. | February 2, 2019 |

Status Report Form

| Name | Scope | CPI | SPI | Project Manager | Issue | Risk | Recent Accomplishments | Upcoming Accomplishments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Layout | layout to be created | 1.4 | 1.4 | Aiyana Martin | N/A | Calculation could be off | Layout created | Location could be found |
| Location | Location to be found | 1.4 | 1.4 | Maria Garcia | N/A | Location won’t work | Location works | Order materials could be made |
| Materials | Materials to be ordered | 1.4 | 1.4 | Smith Rodriguez | N/A | May be insufficient | Correct number of materials ordered | Building team |
| Team | Team members to be selected and assembled | 1.4 | 1.4 | Michael Robert | N/A | Team members may not be enough | Team build | Gantt Chart could be made |
| Gantt Chart | Project timeline and Schedules to be created | 1.4 | 1.4 | Michael Robert | N/A | Might be incorrectly prepared | Gantt chart completed | Project Completion |