Project management

Name:

School:

Professor:

Date:

Project Communication Matrix

| What information | Communication Mode | Frequency | Provider |
| --- | --- | --- | --- |
| Documents (DRAFTS) | E-mail and shared drive | Bimonthly | Project manager |
| Time usage, hours | E-mail fax | Weekly | Team recorder |
| Issue report | Email | Anytime when needed | Project team |
| Work request | Phone/meeting | As required | Design department |

Work Breakdown Structure

| Project Name | Bus Inspection | Date | December 17, 2017 |
| --- | --- | --- | --- |
| Project Number | 35 | Document Number | 1 |
| Project Manager | Charles | Project Owner/Client | Public transport |

| Level | Hierarchical Breakdown | Brief Description |
| --- | --- | --- |
| 1. | Project | Cargo Inspection |
| 2. | Create plan | Completely investigate and screen every bus. Advise administration which bus must be repaired promptly |
| 3. | Supervise | Parcel deliverly check |
| 4. | Follow up | Location of buses |
| 5. | Cost Account |  |
| 5. | Audit | Examine the buses |
| 5. | Work Package | Inspect buses within 10 days |
| 5. | Create budget | Cost of project is zero; cost to fix Buses will be found |
| 5. | Work Package | Need quality group |
| 5. | Reconciliation | Project manager responsible for units of work |
| 5. | Coordinate activities | Calculate number of buses inspected per day |

| Task Name | Description |
| --- | --- |
| Task 1 | Locate all the buses |
| Task 2 | Reach out to customers to deliver parcels |
| Task 3 | Assign drivers to pick up the buses |
| Task 4 | Inspect 5 buses |
| Task 5 | Inspect 5 buses |
| Task 6 | Inspect 5 buses |
| Task 7 | Inspect 5 buses |
| Task 8 | Inspect 5 buses |
| Task 9 | Inspect 5 buses |
| Task 10 | Inspect 5 buses |
| Task 11 | Analyze condition of all the buses inspected |
| Task 12 | Report findings and provide recommendations on repairs |

| Task Name | Start | End | Duration (days) |
| --- | --- | --- | --- |
| Task 1 | 1/16/2017 | 1/21/2017 | 4 |
| Task 2 | 1/17/2017 | 1/23/2017 | 6 |
| Task 3 | 1/18/2017 | 1/24/2017 | 6 |
| Task 4 | 1/19/2017 | 1/20/2017 | 1 |
| Task 5 | 1/20/2017 | 1/21/2017 | 1 |
| Task 6 | 1/21/2017 | 1/22/2017 | 1 |
| Task 7 | 1/22/2017 | 1/23/2017 | 1 |
| Task 8 | 1/23/2017 | 1/24/2017 | 1 |
| Task 9 | 1/24/2017 | 1/25/2017 | 1 |
| Task 10 | 1/25/2017 | 1/26/2017 | 1 |
| Task 11 | 1/26/2017 | 1/27/2017 | 1 |
| Task 12 | 1/27/2017 | 1/28/2017 | 1 |

Project Schedule

Project Risk and Opportunity Matrix

1=very low 2=low 3=moderate 4=High 5=Very high

| Risk Event | Likelihood | Impact | Detection Difficulty | When |
| --- | --- | --- | --- | --- |
| Failure to locate all the buses | 4 | 5 | 3 | Start-up |
| Miss timeline to inspect the buses | 4 | 5 | 2 | Conversion |
| Parcels not delivered to clients | 3 | 5 | 1 | Start-up |
| Incorrectly inspect/diagnosis the buses | 3 | 5 | 4 | Finish |

Risk Management Plan

| ID | Risk | Probability % | Impact (1-5) | Priority | Mitigation Response |
| --- | --- | --- | --- | --- | --- |
| 1 | Fail to locate all buses | 30% | 4 | 1 | Fully account all buses, use GPS to track each bus location |
| 2 | Incorrectly diagnosis bus repair | 50% | 5 | 2 | Use a 100% inspection process |
| 3 | Miss timeline to inspect all buses | 50% | 5 | 3 | Set goals on how many buses per day to inspect |

Reference

Bechtel Nevada (Firm), United States., United States., & G.R, S. (2012). Risk Management Plan. Washington, D.C: United States. Dept. of Energy.

Day, G. S., & Kanopy (Firm). (2014). The risk matrix: How to manage innovation risk and reward.

Norman, E. S., Brotherton, S. A., & Fried, R. T. (2011). Work Breakdown Structures: The Foundation for Project Management Excellence. Chichester: Wiley.

Project Management Institute. (2018). A guide to the project management body of knowledge: (PMBOK® guide). Newtown Square, Pennsylvania, USA: Project Management Institute.