# Wk 4 – Apply: Project Plan

## Project Title: Netflix

Description: Based on the opportunities established in the Netflix Company, the development of various objectives was enhanced. The goals were developed based on multiple challenges that were instituted, including library content challenges, streaming speed, and competitor pricing in the market.

### Project Objectives:

- To increase the streaming speed of the Internet in the Netflix website to x2.5 to enhance easy accessibility by the consumers.

- To ensure the library of content is valid by ensuring that the track of all the movies added to the website is kept.

- To prevent competitor pricing-based competition by building a reputation by offering movies that are unique in the market.

### Project Objectives:

- To increase the streaming speed of the Internet used in the Netflix website to x2.5 to enhance easy accessibility by the consumers.

| Operational Step | Responsible Person | Timeline |
| --- | --- | --- |
| Securing and optimizing the existing network. For any company to ensure that video streaming is enhanced, they should ensure that the internet connection is secured and that it can uphold consistent streaming (Riddlesden & Singleton, 2014). The process starts with accessing a wired connection for the company to ensure that the viewers stream the movies at super speed. However, the company should ensure that the bandwidth uploads, which will enhance effective live streaming. The live stream speed should be tested at the company before it is presented to the consumers. Also, reviewing the pace of Live stream monthly will ensure that the need for speed is determined and implemented. | Franklin (Optimization Manager) | 14/30 (2 weeks) |
| Create a connection with the consumers. For every streaming, real-time is enhanced (Riddlesden & Singleton, 2014). Therefore, engaging with consumers will ensure that their views and opinions are put into consideration. When there is a problem with streaming speed, the consumers will be able to interact with the company's personnel to ensure that their needs are met. Researcher shows that most of the viewers in live streaming love to interact with their service providers. Interacting with viewers will ensure that the company upgrades the speed regularly for the convenience of the viewers. | Leah (Advertising Manager) | 7/30 (1 week) |
| Enhancing streaming with various definitions. One of the significant rules of streaming is providing the movies in multiple definitions to ensure that all the consumers in the markets are accessed (Riddlesden & Singleton, 2014). The provision of the film streams at high definitions will make the company to miss a significant number of viewers who have gadgets they will access the film at lower definitions. The provision of cinemas in different definitions will ensure that the speed challenge is solved for consumers who do not have high-end gadgets or high-speed Internet. | David (Senior Program Manager) | 10/21 (4 weeks) |
| A sampling of the movie streaming before the actual streaming will ensure that the company is guaranteed quality. The running of the movie before the scheduled time will ensure that the Internet's speed is reviewed before the actual streaming (Riddlesden & Singleton, 2014). The streaming speed issues will be solved through the sampling procedure to ensure that any challenges are resolved. | Franklin (Optimization Manager) | 12/30 (5 weeks) |

- To ensure the library of content is valid by ensuring that the track of all the movies added to the website is kept.

| Operational Step | Responsible Person | Timeline |
| --- | --- | --- |
| Optimizing the library of the Netflix website. The optimization of the site will ensure that all the movies displayed by the company are presented to the consumers despite the use of different devices by the consumers (D'Alessandro et al., 2010). The optimization of the content will ensure that consumers can visit the website and access the movies that they want through downloads or streaming. Also, optimization will ensure that the services provided to the site will ensure the website's consistency in presenting the movie content. | Franklin (Optimization Manager) | 9/30 (1 week) |
| Enhance the provision of the search experience that is effective on the website. No matter how good a website may provide, having inaccessible content on the site will lost the patrons. Also, the consumers will have a hard time searching for the content if it is not well planned. When the material is well designed on the Netflix website, the accessibility of the consumers and their experiences will be enhanced. The presence of a single search reflex has been provided as a significant way of improving customer satisfaction on various websites (D'Alessandro et al., 2010). Therefore, there is a need for a compelling arrangement of content on the Netflix website for the viewers' experience. | Caroline (IT manager) | 10/7 (2 weeks) |
| Enhancing the experience of consumers through website updates. The updates of the content will be performed in the department rather than by a third party. Research shows that using a third party to carry out the management of websites is overwhelming for most online companies (D'Alessandro et al., 2010). Apart from the website updates, developing a budget for the updates is significant. Depending on the company's needs, the updates may be done for a longer or shorter period. However, the main point is to ensure that the website for the Netflix company is updated consistently. This will ensure that the content library is updated and well arranged to provide customers' experience. | Leah (Advertising Manager) | 12/30 (5 weeks) |
| Responding to the needs of the patrons in the company. The administrator of the dashboard in the company should ensure that it is developed with the librarian in mind (D'Alessandro et al., 2010). This means that the arrangement of the content should be based on the experience of a library. Every movie should be grouped depending on its content, for example, based on the genre such as cartons, actions, or dramas. The use of a content administration system will ensure that the movies are well presented to the viewers. | (Dickson) HR manager | 10/7 (2 weeks) |

- To prevent competitor pricing-based competition by building a reputation by offering movies that are unique in the market.

| Operational Step | Responsible Person | Timeline |
| --- | --- | --- |
| Carrying out creative advertisements. The presence of many companies offering movies at comparable prices puts the company at a risk of suffering competition based on price. Advertisement will ensure that consumers are aware of the movie products provided by the Netflix company. The ad should be included in pop up features of the applications and in different online platforms, which will create awareness for the consumers. Also, creating free products such as enhancing free trials for video streaming will ensure that consumers are attracted to the Netflix website (Farm, 2016). In addition to free trials, consumers need to be offered discounts, which will ensure more consumption of the movies. | Leah (Advertising Manager) | 10/7 (2 weeks) |
| Evaluation of the competitors to identify the weaknesses possessed by the competitors. The assessment of other platforms that offer movie products will ensure that there is increased value perceived for the competition of products based on pricing. | Stephen (Service Manager) | 9/30 (1 week |
| Create a link between the consumers and the company. The development of a connection between the company and the consumers will ensure that the competition based on price will not influence threats to the company (Farm, 2016). The link significance in enhancing the link between the consumers and the company will ensure that consumers' needs are met consistently. | Stephen (Service Manager) | 9/30 (1 week) |
| Improve customer service in the company. Research suggests that most of the customers prefer companies that offer unique services (Farm, 2016). The loyalty of the consumers will be enhanced in the company when the customer service is improved. When the dedication of the consumers is enhanced, competition based on pricing will be prevented. | Stephen (Service Manager) | 10/28 (5 weeks) |

| Potential Risk Factors | Contingency Plan |
| --- | --- |
| These are uncertainties exposing the organization's project plan to potential failure. Some of the most significant potential risk factors of the project include; - Budget risk: budget control issues, for example, cost overruns may expose the project to failure. The budget for the project is based on estimates that are often uncertain. - Contract risk: there is a risk of counterparties' failing to deliver their obligations to the organization. - The risk of disputes: As the organization's functionality and expansion involve multiple counterparties, there is a risk of disputes that may slow the progress of the process through legal actions. - Regulatory risks: the streaming industry is controlled by regulations from the federal, state, and several agencies. However, the possibility of new regulations may affect the project. This risk is especially relevant to the project as the organization will be implementing compliance-related functions. | A contingency plan will give the organization an alternative when the project is not going according to the expectations. The purpose of a contingency plan is to minimize the damage or impact of the risk when it occurs. - Budget control issues can be a constraint affecting a project's progress. Budget risks erode an organization's profitability. To avoid these budget control issues, the organization must review similar projects that have been done previously to ensure that all the costs are covered. It is also critical that budget estimations accurately while factoring in all components such as tax to avoid overruns. A risk contingency budget can be developed to prepare for the possible budget risk. The budget will have funds that will be tapped into to avoid overruns and other budget control issues. - Risks arise in any situation where a contract is involved. To avoid contract risks, it is important the organization increases compliance with clauses and building a contract management system that has balances and checks that are foolproof. To safeguard is contracts, the organization can develop a risk response plan identifying the techniques, challenges, and goals of the project. - Disputes arising during project implementation affect its progress and the organization's profitability. The risk of disputes may arise due to the scope of work, timeliness of the project, or even the counterparties involved in the project. To avoid the risk of disputes, it is imperative the organization set reasonable expectations and goals, read and understand the contracts that it is involved in, and anticipate the unlikely or the unexpected. - Regulatory risks occur when conditions have applied that impact the organization's operations. Regulatory risk can be a burden to any organization; therefore, it is important to avoid them or have a plan to manage them. To avoid regulatory risks, can predict probable regulations and conditions, and use these insights to enhance their practices, establish a positive reputation with authorities and clients, and avoid non-compliance. The organization will use process management tools to keep itself updates about the new rules and regulations that may affect its operation. |

References

D'Alessandro, M. P., Galvin, J. R., Colbert, S. I., D'Alessandro, D. M., Choi, T. A., Aker, B. D., Carlson, W. S., & Pelzer, G. D. (2010). Solutions to challenges facing a university digital library and press. Journal of the American Medical Informatics Association: JAMIA, 7(3), 246–253. https://doi.org/10.1136/jamia.2000.0070246

Farm, A. (2016). Pricing and price competition in consumer markets. Journal of Economics, 120(2), 119-133. DOI: 10.1007/s00712-016-0503-7

Riddlesden, D., & Singleton, A. (2014). Broadband speed equity: A new digital divide? Applied Geography, 52, 25-33. DOI: 10.1016/j.apgeog.2014.04.008