Project control

Status meeting agenda

Meeting 1| June 1st, 2018 at Lux Westchester Estate, 10:00 a.m.

Project: Tech Search Survey Software.

Meeting |1

| Agenda Item | Facilitator | Length of discussion |
| --- | --- | --- |
| Office allocation | Project Manager | 10 minutes |
| Source finance | Project Manager | 20 minutes |
| Interview | Project Manager | 30 minutes |
| Training | Project Manager | 15 minutes |
| Advertising | Project Manager | 40 minutes |
| Launching the project | Project Manager | 1 hour |

| Action Item | Who is responsible | Finish date |
| --- | --- | --- |
| Design and open the office | Hired representatives | June 8th, 2018 |
| Budget allocation | Project Manager | June 15th, 2018 |
| Hire shortlisted graduates |  | June 22nd, 2018 |
| Training programs | Representatives from Apple Market | July 14th, 2018 |
| Marketing | Trained Marketing team | July 29th, 2018 |
| Open the business | Project Manager and the teams | September 1st, 2018 |

Meeting |2

September 10th 2018 at the New office at 10:00 a.m.

| Agenda Item | Facilitator | Length of Discussion |
| --- | --- | --- |
| The progress of the Software Project | Project Manager | 30 minutes |
| Do we have enough material? | Project Manager | 20 minutes |
| Customer’s satisfaction so far | Project Manager | 15 minutes |
| How much longer do we have left with the project? | Project Manager | 20 minutes |

| Action Items | Who is Responsible? | Finish Date |
| --- | --- | --- |
| Progress Report of Project | Peter Brook | November 22, 2018 |
| Order more materials | Lehman Ali | November 22, 2018 |
| Customer Evaluation | Avicii Marley | November 22, 2018 |
| Updated Project Timeline | Joan Julie | November 22, 2018 |

Issue Tracking Worksheet

| Issue | Rating of Importance | Person Responsible | Notes | Resolution Date |
| --- | --- | --- | --- | --- |
| Not enough materials | 6 | Lehman Ali | Project is delayed | November 28, 2018 |
| Draft of the project calculated wrong | 9 | James Shimon | Miscalculated design causes delay. | November 29, 2018 |
| Not enough people on the team | 7 | Peter Brook | Lack of people results in guys having to work overtime | November 27, 2018 |
| The project timeline is wrong | 5 | Joan Julie | Not enough people and materials cause a setback | November 29, 2018 |

Status Report Form

| Name | Scope | CPI | SPI | Project Manager | Issue | Risk | Recent Accomplishments | Upcoming Accomplishments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Layout | Will create layout | 1.6 | 1.6 | Peter Brook | N/A | The calculation could be off | Created Layout | The location could be found |
| Location | Will find location | 1.6 | 1.6 | Peter Brook | N/A | Location won’t work | Location works | Order materials |
| Materials | Will order materials | 1.6 | 1.6 | Lehman Ali | N/A | May not have enough | Right number of materials ordered | Build team |
| Team | Will assemble team | 1.6 | 1.6 | James Shimon | N/A | May not have enough people | Built team | Gantt Chart |
| Gantt Chart | Will create a project timeline | 1.6 | 1.6 | Kevin William | N/A | Might be off | Gantt chart completed | Project Completion |