## Slide 1: Project management
Student’s Name
Institution

## Slide 2: Project, project management, and project goals
A project can be defined as any endeavor made by an individual or a group of people with the aim of achieving either tangible or intangible desired outcomes.
A project is associated with varied elements such as time-bound, resources, performance specification, budget, and result.
Project management involves the act of applying knowledge, skills, techniques, and tools to particular project activities to attain the project requirements.
Project management should uphold the needs and expectations of respective stakeholders.
Project goals include: increase the productivity, increasing the profit margin, improving the predictability of operations, increasing customer satisfaction, and enhancing employee engagement.
Notes: Meaning of a Project:
A project can be defined as any endeavor made by an individual or a group of people with the aim of achieving either tangible or intangible desired outcomes. A project is associated with varied elements such as time-bound, resources, performance specification, budget, and result. Therefore, a project encompasses related or independent activities that are conducted in a defined timeframe in order to create unique goods or services.
Description of Project Management
Project management involves the act of applying knowledge, skills, techniques, and tools to particular project activities to attain the project requirements. Project management should uphold the needs and expectations of respective stakeholders.
A Brief Outline of the Project Goals
One of the project goals is to increase the productivity of the company. Every project should aim at increasing the quantity and the quality of the outputs.
Another project goal is to improve the predictability of this venture. For instance, the project should aid this organization in improving its accuracy in determining timelines, resources, and costs that are required in accomplishing both current and future activities.
Another project goal is to increase the profit margin of the company. A project should maximize the profitability on the one hand and also reduce the general cost on the other hand.
Another goal of the project is to enhance customer satisfaction. It is crucial to note that customer satisfaction is fundamental since it improves their experiences with the company. Satisfied customers are also likely to be retained in the long run.
The project should also aim at increasing employee engagement and satisfaction. The management should always consider the needs of the respective employee. Such considerations will motivate employees to put more effort into their areas of specialization.

## Slide 3: Project Planning Steps
Project Planning Steps
Selecting and initiating: This step begins after the emergence of the key idea. This is the level where the project is selected and planned.
Planning: This is the stage where actual planning occurs. Planning cuts across aspects such as budgeting for the resources and identifying the project's timeframe, among other issues.
Executing: The actual project commences after the approval of the plans by all stakeholders. This is the stage where the project is authorized, launched, monitored, and controlled to produce the desired results.
Closing and realizing: This is the evaluation stage of any project. At this level, the project is evaluated to determine its results.
Notes: Selecting and initiating: This step begins after the emergence of the key idea. This is the level where the project is selected and planned.
Planning: This is the stage where actual planning occurs. Planning cuts across aspects such as budgeting for the resources and identifying the project's timeframe, among other issues.
Executing: The actual project commences after the approval of the plans by all stakeholders. This is the stage where the project is authorized, launched, monitored, and controlled to produce the desired results.
Closing and realizing: This is the evaluation stage of any project. At this level, the project is evaluated to determine its results.

## Slide 4: Importance of Corporate Social Responsibility on the Project
Corporate social responsibility will be important for the project because it improves the public image.
Corporate social responsibility is also a source of competitive advantage.
Corporate social responsibility is also important because it increases customer engagement.
Notes: Corporate social responsibility will be important for the project because it improves the public image. Every consumer is likely to assess the company’s public image before engagement. Therefore, the companies that are more ethical are capable of attracting many customers since they also develop a good attitude toward those with a positive public image.
Corporate social responsibility is also a source of competitive advantage. Companies that are socially responsible are capable of attracting many clients, unlike unethical organizations.
Corporate social responsibility is also important because it increases customer engagement. Companies that sustainable practice operations always win in the market. Consumers are likely to flourish in these outlets since they hope for better goods and services which are not associated with any risk.