Project Title: - Installation room finder device in Algonquin college Woodroffe.

Project Company: - Navigator Services

Objective: -Creating a user-friendly navigation device for Algonquin college, Installation of the navigation devices throughout the campus,

Client: - Algonquin College,1385 Woodroffe Avenue, 613-727-4723

Project Expertise

Project Manager: - Geetanjali

Developer: - Vignesh Methal

Account Director: - Vikas Kaushik

IT Expert: - Leone David

Background: - Algonquin college is one of the main hubs of international education in Ottawa, providing a wide variety of programs in various disciplines. The college has a public campus with a lot of interconnected buildings, which are complicated to navigate at times. An easier navigation method is very much essential for the proper management of academic hours.

Scope: - Making it easier for students to find the classrooms, Reducing the complication for new members of the college, A user-friendly interface for easy navigation, continuously updated symbolism for new events and services in the digital map.

Key Deliverables: - Exclusive Navigation software for the Algonquin college, Navigation Devices for easy navigation.

Project Budget

| Resources | Number | Cost | Total |
| --- | --- | --- | --- |
| Device touch screen panels | 10 | 500 | 5000 |
| Software | 1 | 1000 | 1000 |
| Support Dock and Connections | 10 | 200 | 2000 |
| Operations and installations cost (Wages) | - | 20000 | 20000 |
| Total | - | - | 28000 |

Project Milestones

| Project start date | 13-01-2019 |
| --- | --- |
| Recruitment of experts | 16-01-2019 |
| Completion of the user interface | 16-02-2019 |
| Hardware assembly | 02-03-2019 |
| Installation | 12-03-2019 |
| Test run and review | 20-03-2019 |
| Device inauguration and end of the project | 26-03-2019 |