Example 1: Statement of Work (SOW) Critique for the Colorado Springs Utilities

Document: https://www.google.com/url?sa=t&rct=j&q=&esrc=s&source=web&cd=&ved=2ahUKEwj9t8Hxo43vAhXO1FkKHT_oAywQFjAAegQIAhAD&url=https%3A%2F%2Flegacy.rockymountainbidsystem.com%2Fxfer%2FPublicSolicitation_Docs%2FSDIR~119258%2F1-Exhibit%2520A.pdf&usg=AOvVaw0Ey9ehkvwMXiqDqKpCWfRK

- Purpose Statement: The purpose statement is concise and includes a why behind this company’s involvement. One of the interesting aspects of the purpose statement is that it provides the background context that prefaced the contractual proposal, ending with the explanation that the proposing firm's services will be applicable for maintenance up until the current system has been replaced. The purpose statement should not have included the specifics of the equipment being serviced, moving those aspects to the analysis document.

- Scope Statement: The main problem with the Scope Statement is that the proposing firm does not establish what is beyond the scope of the project. The brevity and emphasis of the statement does specify the firm’s proposal in a way that limiters are implied. For example, the Scope Statement explains that the service will be reactionary and is there to bring the system up to speed in the event of a malfunction. This statement implies that there will not be an employee on-site at all times, but such is not specifically stated which could lead to the widening of the firm's contractual obligation.

- Deliverables: Since the deliverables section of this SOW is arranged through labor as opposed to a specific item, the experience, knowledge, and equipment requirements of contractors are noted. Deliverables are not packaged in terms of phases of the project; however, this redaction suits the project needs and would not be required.

- Cost and Schedule Estimates: The rationale and cost limits of the project are document; however, the statement refers exclusively to the labor and administrative load of performing services but does not state that such is the exclusive originator of cost. The statement "... and any other costs" is used following the explanation of service and administrative burden, however, items such as part replacements should be noted, weather included or excluded.

- Measures of Success: This SOW fails to provide a measure of success portion but does explain the requirements in the purpose statement. This SOW does include an evaluation criterion that will be applied to the contractual labor force, but project outcomes are absent.

- Stakeholders: Two stakeholders are named but the goals and the attributable measures of "buy-in" are not documented. Adding these would be helpful in the event that these stakeholders need to be notified about areas of the project that impact them.

- Chain of Command: The chain of command is not in this SOW. A point of contact is listed with regards to the SOW but the hiring of the contractors, who they report to, the internal team overseeing the contractors in the hiring firm's facility and the reporting line for issues that arise are not present. Adding these lines would set the context for how the coming project will roll out and remove ambiguity from the SOW as a whole.

Example 2: Statement of Work (SOW) Critique for NetXperts

Document: https://www.boarddocs.com/ca/peralta/Board.nsf/files/ATKPM8617570/$file/Peralta%20Azure%20SSO%20SOW_20171109.pdf

1. Purpose Statement – The SOW clearly states in the executive summary that the purpose is to lay out the work effort being put together so that there can be a successful deployment of Microsoft Azure Single Sign On (SSO) at the Peralta Community College District. The document makes sure to list this purpose right at the beginning. It is not a very detailed statement at all but it provides the right amount of justification for the rest of the document.

2. Scope Statement – NetXperts gives a clear table that outlines the scope of the work in the second section of the document. However, they do not have a separate section where they label anything that goes beyond the scope of the work. While it may give chance to some “scope creep”, the project seems very straightforward with clear steps to get to their end goal.

3. Deliverables – There is not a separate deliverables section in this SOW document. Since the purpose statement states that the goal is to deploy Microsoft Azure Single Sign On (SSO), NetXperts must have felt that this was sufficient enough to communicate their one deliverable. Adding in another section repeating the same thing would have been redundant unless there was another deliverable coming from the project.

4. Cost and Schedule Estimates – In terms of cost, section 7 of the Scope statement lays out the payment milestones for the customer to pay NetXperts. The payment dates are not explicitly laid out because the document does not state what the exact start date is. The 2nd and 3rd payment milestones are dependent upon completion of items that are listed in the Scope statement. There is no mention of whether certain tasks will cost extra money, nor is there a mention of the time it will take to complete them. They also do not give an optimistic and pessimistic estimation of the timing.

5. Measures of Success – In item 10 of the Scope statement, NetXperts mentions how they will ensure synchronization of the environment on the student side to make sure that all prior parts are functional. In the last paragraph of their methodology overview, NetXperts mentions that there will be an optimization phase that will never end with this project. This is likely where they will continue to monitor success and improve on any areas that still need it.

6. Stakeholders – In the Customer Information section, there is a list of the roles/responsibilities for the group involved in the project from both the customer side and NetXperts’ side. It also contains their contact information so that there is direct communication between the team members. In sections 4 and 5 of the SOW document there is a more detailed description of the responsibilities of both parties involved with this project.

7. Chain of Command – While there is a section that mention the roles of the team members for the project, there is not a clear chain of command listed for it. This makes for a confusing interpretation of who reports to who. It is possible that the team members may not feel they have a clear direction on who they should be reporting to as the project moves forward.

Statement of Work (SOW) Critique for FDA

Document: https://www.fda.gov/media/137645/download

1. Purpose Statement –

2. Scope Statement –

3. Deliverables –

4. Cost and Schedule Estimates –

5. Measures of Success –

6. Stakeholders –

7. Chain of Command –

Or you can use any SOW that you find online and do SOW critique on (do these 7 points, a few sentences each). Whichever is easier, this one is a bit long. So, any other SOW works as well. I have this one just in case.