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Status Report, Continued



	Project Name:
	Power Grip Glove
	Prepared By:
	Danny

	
	
	Period Covered:
	4/8


Overall Project Summary (use Table Fill button: green-on track; yellow at risk; red-impacts end date)
	Requirements
Review
	Functional
Design
	High Level
Design
	Detailed
Design


List all current tasks for current week.  Tasks should stay on this section until completed.
	Milestones

	Activity
	Start
	Finish
	Status

	
	Planned
	Actual
	Planned
	Estimated
	Green / Yellow / Red  

	Arm brace arrival and implementation into design
	4/15
	4/15
	4/22
	4/22
	[bookmark: _30j0zll]

	[bookmark: _22rmhw1hzlpr]Wiring for user comfortability (PCB board reduces wiring)
	4/15
	4/15
	4/22
	4/22
	

	[bookmark: _l1vlfcz3ry4n]Assign roles for Final report writing
	4/15
	4/15
	4/22
	4/22
	


Accomplishments achieved from the past week, both in scope and out of scope.
	Last Week’s Accomplishments
	Date Completed
	Owner

	Completed PCB Board 
	4/14
	Danny

	Glove design minimize with bolt in arduino+battery platform
	4/14
	Adam

	Servo+Glove+PCB and Arduino  board connection completed
	4/14
	Adam,Danny

	Glove functionality tested
	4/14
	Team


Look ahead for the coming week.  Schedule for future events.
	Significant Activities Next Week
	Date Planned
	Owner

	Improve aesthetics and smoothness of completed glove
	4/15
	(ME) Team

	Review old senior design report
	4/15
	Team

	Update/adjust arduino code to set extend/retract threshold
	4/15
	(EE) Team


List all risks and their dependencies to other tasks: Items that will stop the progression of the project or change commitments.
	Item
	Probability
	Impact

	Parts not working properly
	low
	Delay in completion of project 

	Components not fitting properly
	low
	Delay in completion of project 

	Delay in receiving parts
	low
	Delay in completion of project


New issues taken from status meeting.  Supply owner to assigned action items.
	Issue/Action Item
	Priority
	Impact
	Assigned To
	Due Date

	
	
	
	
	[bookmark: _tyjcwt]



		
Confidential		
image1.png




