| Project Name: | Power Grip Glove | Prepared By: | Danny |
| --- | --- | --- | --- |
|  |  | Period Covered: | 4/22 |

#### Overall Project Summary (use Table Fill button: green-on track; yellow at risk; red-impacts end date)

| Requirements Review | Functional Design | High Level Design | Detailed Design |
| --- | --- | --- | --- |

# List all current tasks for current week.  Tasks should stay on this section until completed.

| # Milestones |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Activity | Start |  | Finish |  | ### Status |
|  | Planned | Actual | Planned | Estimated | Green / Yellow / Red |
| # Review old senior design report | 4/22 | 4/22 | 4/29 | 4/29 |  |
| # Update/adjust arduino code to set extend/retract threshold | 4/22 | 4/22 | 4/29 | 4/29 |  |
| # PCB board doesn’t work, switch to wiring only | 4/21 | 4/21 | 4/29 | 4/29 |  |
| # Put together EXPO poster design | 4/22 | 4/24 | 4/24 | 4/24 |  |

Accomplishments achieved from the past week, both in scope and out of scope.

| # Last Week’s Accomplishments | # Date Completed | # Owner |
| --- | --- | --- |
| Arm brace arrival and implementation into design | 4/22 | Adam |
| # Wiring for user comfortability (PCB board reduces wiring) | 4/22 | Danny |
| # Assign roles for Final report writing | 4/22 | Team |

Look ahead for the coming week.  Schedule for future events.

| # Significant Activities Next Week | # Date Planned | # Owner |
| --- | --- | --- |
| Complete Senior design final report | 4/22 | Team |
| # Transfer report to Powerpoint | # 4/22 | Team |

List all risks and their dependencies to other tasks: Items that will stop the progression of the project or change commitments.

| # Item | # Probability | # Impact |
| --- | --- | --- |
| Parts not working properly | low | Delay in completion of project |
| Components not fitting properly | low | Delay in completion of project |
| Delay in receiving parts | low | Delay in completion of project |

New issues taken from status meeting.  Supply owner to assigned action items.

| # Issue/Action Item | # Priority | # Impact | # Assigned To | # Due Date |
| --- | --- | --- | --- | --- |
| PCB not conducting | low | Won’t impact much, use of PCB is not needed for glove to work | Adam | 4/25 |