| Project Name: | Power Grip Glove | Prepared By: | Kishan |
| --- | --- | --- | --- |
|  |  | Period Covered: | 2/11 |

#### Overall Project Summary (use Table Fill button: green-on track; yellow at risk; red-impacts end date)

| Requirements Review | Functional Design | High Level Design | Detailed Design |
| --- | --- | --- | --- |

# List all current tasks for current week.  Tasks should stay on this section until completed.

| # Milestones |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Activity | Start |  | Finish |  | ### Status |
|  | Planned | Actual | Planned | Estimated | Green / Yellow / Red |
| #### Write pseudo-code for pressure sensor to establish an algorithm | 2/10 | 2/11 | 2/17 | 2/17 |  |
| Create task list | 2/7 | 2/8 | 2/10 | 2/10 |  |

Accomplishments achieved from the past week, both in scope and out of scope.

| # Last Week’s Accomplishments | # Date Completed | # Owner |
| --- | --- | --- |
| #### Create detailed parts list for order | 2/3 | Team |
| # Submit parts list to Professor for order | 2/4 | AJ |
| # Gather rough draft of code for EMG and pressure sensor | 2/8 | Danny |

Look ahead for the coming week.  Schedule for future events.

| # Significant Activities Next Week | # Date Planned | # Owner |
| --- | --- | --- |
| Meeting with TA | 2/11 | Team |
| # Translate pseudo-code into actual code for pressure sensor | # 2/11 | Danny |

List all risks and their dependencies to other tasks: Items that will stop the progression of the project or change commitments.

| # Item | # Probability | # Impact |
| --- | --- | --- |
| Parts not available for purchase | low | Delay in completion of project |
| Delay in receiving parts | high | Stagnation of project |

New issues taken from status meeting.  Supply owner to assigned action items.

| # Issue/Action Item | # Priority | # Impact | # Assigned To | # Due Date |
| --- | --- | --- | --- | --- |