| Project Name: | Power Grip Glove | Prepared By: | Danny |
| --- | --- | --- | --- |
|  |  | Period Covered: | 3/25 |

#### Overall Project Summary (use Table Fill button: green-on track; yellow at risk; red-impacts end date)

| Requirements Review | Functional Design | High Level Design | Detailed Design |
| --- | --- | --- | --- |

# List all current tasks for current week.  Tasks should stay on this section until completed.

| # Milestones |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Activity | Start |  | Finish |  | ### Status |
|  | Planned | Actual | Planned | Estimated | Green / Yellow / Red |
| Test glove+wiring by simple pull test | 3/24 | 3/24 | 3/25 | 3/25 |  |
| # Test wiring by servo connected test | 3/24 | 3/24 | 3/25 | 3/25 |  |
| # Test if glove+servo connection can hold/stay in tact when weight is applied | 3/24 | 3/24 | 3/26 | 3/26 |  |
| Test Acceptance Plan | 3/24 | 3/24 | 3/29 | 3/29 |  |

Accomplishments achieved from the past week, both in scope and out of scope.

| # Last Week’s Accomplishments | # Date Completed | # Owner |
| --- | --- | --- |
| Put Finger+wire plan into action with finger tip as pivotal point | 3/24 | Adam/Kishan |
| Develop acceptance test plan over servo extend/retract functionality and wire durability(slippage, breakage, loose, etc.) | 3/24 | Team |
| Test code for Extend/Retract with servos | 3/24 | Adam/Kishan |

Look ahead for the coming week.  Schedule for future events.

| # Significant Activities Next Week | # Date Planned | # Owner |
| --- | --- | --- |
| Improve glove grip once glove+servo is connected | 3/24 | Team |
| # Improve speed once glove grip is optimal | # 3/24 | Team |

List all risks and their dependencies to other tasks: Items that will stop the progression of the project or change commitments.

| # Item | # Probability | # Impact |
| --- | --- | --- |
| Parts not working properly | low | Delay in completion of project |
| Delay in receiving parts | high | Stagnation of project |
| Parts do not fit our project | low | Delay in completion of project |

New issues taken from status meeting.  Supply owner to assigned action items.

| # Issue/Action Item | # Priority | # Impact | # Assigned To | # Due Date |
| --- | --- | --- | --- | --- |