| Project Name: | Power Grip Glove | Prepared By: | Ahmed |
| --- | --- | --- | --- |
|  |  | Period Covered: | 4/1 |

#### Overall Project Summary (use Table Fill button: green-on track; yellow at risk; red-impacts end date)

| Requirements Review | Functional Design | High Level Design | Detailed Design |
| --- | --- | --- | --- |

# List all current tasks for current week.  Tasks should stay on this section until completed.

| # Milestones |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Activity | Start |  | Finish |  | ### Status |
|  | Planned | Actual | Planned | Estimated | Green / Yellow / Red |
| Figure out the best way to position components | 4/3 | 4/3 | 4/5 | 4/5 |  |
| # Order an elbow brace | 4/1 | 4/1 | 4/6 | 4/6 |  |
| # Putting components together | 4/8 | 4/8 | 4/10 | 4/10 |  |
| Start thinking about final report | 4/6 | 4/6 | 4/6 | 4/6 |  |

Accomplishments achieved from the past week, both in scope and out of scope.

| # Last Week’s Accomplishments | # Date Completed | # Owner |
| --- | --- | --- |
| Develop a code for Arduino, and making the servos work in tandem | 3/24 | Danny |
| Develop acceptance test plan over servo extend/retract functionality and wire durability(slippage, breakage, loose, etc.) | 3/24 | Team |
| Finished sewing wires to glove | 3/29 | Adam |

Look ahead for the coming week.  Schedule for future events.

| # Significant Activities Next Week | # Date Planned | # Owner |
| --- | --- | --- |
| Test glove functionality | 4/11 | Team |
| # Improve speed once glove grip is optimal | # 4/11 | Team |

List all risks and their dependencies to other tasks: Items that will stop the progression of the project or change commitments.

| # Item | # Probability | # Impact |
| --- | --- | --- |
| Parts not working properly | low | Delay in completion of project |
| Components not fitting properly | low | Delay in completion of project |
| Delay in receiving parts | low | Delay in completion of project |

New issues taken from status meeting.  Supply owner to assigned action items.

| # Issue/Action Item | # Priority | # Impact | # Assigned To | # Due Date |
| --- | --- | --- | --- | --- |