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Status Report, Continued



	Project Name:
	Power Grip Glove
	Prepared By:
	Kishan 

	
	
	Period Covered:
	2/3


Overall Project Summary (use Table Fill button: green-on track; yellow at risk; red-impacts end date)
	Requirements
Review
	Functional
Design
	High Level
Design
	Detailed
Design


List all current tasks for current week.  Tasks should stay on this section until completed.
	Milestones

	Activity
	Start
	Finish
	Status

	
	Planned
	Actual
	Planned
	Estimated
	Green / Yellow / Red  

	Create detailed parts list for order
	2/3
	2/2
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Accomplishments achieved from the past week, both in scope and out of scope.
	Last Week’s Accomplishments
	Date Completed
	Owner

	First meeting with Professor and TA
	1/28
	Team

	Sign up for PCB and Machine shop trainings
	1/28
	Adam/Danny

	
	
	

	
	
	


Look ahead for the coming week.  Schedule for future events.
	Significant Activities Next Week
	Date Planned
	Owner

	Meeting with TA
	2/4
	Team

	Gather rough draft of code for EMG and pressure sensor
	2/4
	Danny

	Submit parts list to Professor for order
	2/4
	AJ

	
	
	


List all risks and their dependencies to other tasks: Items that will stop the progression of the project or change commitments.
	Item
	Probability
	Impact

	Parts not available for purchase 
	low
	Delay in completion of project 

	
	
	

	
	
	

	
	
	


New issues taken from status meeting.  Supply owner to assigned action items.
	Issue/Action Item
	Priority
	Impact
	Assigned To
	Due Date
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