Taco Soup Recipe

Student’s Name

Institutional Affiliation

Course

Date

Taco Soup Recipe

Ingredients

2 tablespoon olive oil

2 medium-sized onions

2 lb. ground beef

1 can of pinto beans

1 can of corn

1 can of fire-roasted tomatoes

1 tablespoon taco seasoning

1 ½ can water

Sour cream

Freshly chopped cilantro

Instructions

- Heat oil in a pot over medium heat.

- Chop onions while the oil heats.

- Add the chopped onions and cook until soft for 5 minutes

- Add ground beef and cook until no longer pink.

- Add beans, fire-roasted tomatoes, corn, taco seasoning and water.

- Bring to a simmer and cook until all the ingredients are heated through.

- Garnish with sour cream and cilantro.

- Serve while hot

Activities

|  | Activity | Predecessor | Duration |
| --- | --- | --- | --- |
| A | Heat oil over medium heat | - | 2 Min |
| B | Chop onions | - | 2 Min |
| C | Add the chopped onions in the pot | A, B | 5 Min |
| D | Add ground beef | C | 1 Min |
| E | Add beans, fire-roasted tomatoes, corn, taco seasoning and water | D | 3 Min |
| F | Cook until all ingredients are heated through | E | 10 Min |
| G | Garnish with sour cream and cilantro, and serve while hot | F | 2 Min |

One Person Network Diagram for the Recipe

G

E

D

A

Person 2

F

C

B

Person 1

Recipe Gantt Chart

Project Lead: xxxxx

Cook Time Target: 30 minutes

| 1 | Preparation | Lead | Start Time | Cook Time | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 | A. Heat oil over medium heat in a pot | XXXX | 4:00 PM | 3 |  |  |  |  |  |  |  |  |  |  |
| 1.2 | B. Chop the onions |  | 4:01 PM | 2 |  |  |  |  |  |  |  |  |  |  |
| 1.3 | C. Add chopped onions in the pot |  | 4:03 PM | 5 |  |  |  |  |  |  |  |  |  |  |
| 1.4 | D. Add ground beef |  | 4:08 PM | 2 |  |  |  |  |  |  |  |  |  |  |
| 2 | Assembly |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 | E. Add beans, fire-roasted tomatoes, corn, taco seasoning and water in the pot | XXXX | 4:10 PM | 3 |  |  |  |  |  |  |  |  |  |  |
| 3 | Heating and serving |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.1 | F. Cook until all the ingredients are heated uniformly | XXXX | 4:13 PM | 10 |  |  |  |  |  |  |  |  |  |  |
| 3.2 | G. Add sour cream and cilantro on top for garnishing |  | 4:23 PM | 2 |  |  |  |  |  |  |  |  |  |  |
| 3.3 | H. Serve while hot |  | 4:25 PM | 0 |  |  |  |  |  |  |  |  |  |  |

Gantt Chart For Two People

|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Activity A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity D |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity E |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity B |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity C |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity F |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity G |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |