Project Communication Matrix

| What information | Communication Mode | Frequency | Provider |
| --- | --- | --- | --- |
| Project status reports | E-mail and hardcopy | Biweekly | Project manager |
| Team status reports | E-mail and hardcopy | Weekly | Team lead |
| Issue report | Meeting/Memo | Anytime when needed | Team lead |
| Change request | Meeting and hardcopy | As required | Development department |

Work Breakdown Structure

| Project Name | Tech Search Survey Software | Date | September 10, 2018 |
| --- | --- | --- | --- |
| Project Number | 108 | Document Number | 1 |
| Project Manager | Peter Brook | Project Owner/Client | Apple Market Research |

| Level | Hierarchical Breakdown | Brief Description |
| --- | --- | --- |
| 1. | Project | Tech Search Survey Software |
| 2. | Major Deliverable | Develop an online search survey that’s generates client’s feedback, opinions and responses. |
| 3. | Subdeliverables | Online survey |
| 4. | Lowest subdeliverables | Online feedback System |
| 5. | Cost Account |  |
| 5. | Work Package | Software development |
| 5. | Work Package | Develop the online feedback tool within 4 months |
| 5. | Work Package | $1000 |
| 5. | Work Package | Need quality team |
| 5. | Work Package | Project manager responsible for units of work |
| 5. | Work Package | Measure amount of trailer inspected per day |

Project Schedule

| Task Name | Description |
| --- | --- |
| Task 1 | Planning for the costs time and benefits |
| Task 2 | Gather information on project requirements |
| Task 3 | System design, specifications and design of operation |
| Task 4 | Development of the software |
| Task 5 | Integration and testing the online survey software |
| Task 6 | Implementations |
| Task 7 | Operations and Maintenance |
| Task 8 | Check the entire process |
| Task 9 | Report findings and provide recommendations on repairs |

| Task Name | Start | End | Duration (days) |
| --- | --- | --- | --- |
| Task 1 | 9/10/2018 | 9/24/2018 | 14 |
| Task 2 | 9/25/2018 | 10/9/2018 | 14 |
| Task 3 | 10/10/2018 | 11//1/2018 | 21 |
| Task 4 | 11/10/2018 | 11/20/2018 | 10 |
| Task 5 | 11/21/2018 | 11/22/2018 | 1 |
| Task 6 | 11/23/2018 | 11/24/2018 | 1 |
| Task 7 | 11/25/2018 | 11/26/2018 | 1 |
| Task 8 | 11/27/2018 | 1/28/2011 | 1 |
| Task 9 | 11/29/2018 | 11/30/2018 | 1 |

Project Risk and Opportunity Matrix

1=very low 2=low 3=moderate 4=High 5=Very high

| Risk Event | Likelihood | Impact | Detection Difficulty | When |
| --- | --- | --- | --- | --- |
| Wrong time estimation | 5 | 5 | 2 | Start-up |
| Failure to identify complex functionalities | 3 | 5 | 2 | Conversion |
| Failure to respond to priority conflicts | 2 | 5 | 1 | Start-up |
| Difficult project modules integration | 5 | 5 | 3 | Finalizing |

Risk Management Plan

| ID | Risk | Probability % | Impact (1-5) | Priority | Mitigation Response |
| --- | --- | --- | --- | --- | --- |
| 1 | Wrong time estimation | 30% | 4 | 1 | Proper time planning; Using time tracker |
| 2 | Failure to identify complex functionalities | 50% | 4 | 2 | Use a 100% functionality inspection process |
| 3 | Difficult project module integration | 40% | 5 | 2 | Integrate and test the unit plan module |

Project Plan