Week Two Assignment

Name

Institution

Course

Date

Week 2 Assignment

Part 1

Describe the potential errors that might have been made in managing across the various functional areas that were involved in designing the automobile

According to the case study, the cross-functional team working on the automobile’s power system was hindered because all the relevant functional areas were never involved early in the team (Quinn et al., 2015). Precisely, the different functional areas did not hold meetings at the initial stages of the production process that would help in coordinating the procedure and ensuring that they meet the desired outcome. Notably, each of the functional areas had rigid organizational and operational structures that meant none of them was willing to compromise their decisions.

Question One

Since the automobile project involved the input from different groups, it would be important for Keith to hold each of the functional teams accountable for the performance of the project, which would deal with the blame game in the cases study. Furthermore, Keith needs to prioritize training the team members on teamwork as well as process management and to provide the cross-functional team with constantly updated and relevant information and the authority to make decisions (Quinn et al., 2015).

Question Two

As opposed only dealing with the chimney representatives on the car project, it would be prudent for Keith to involve the managers of each of the cross-functional teams. Keith should prioritize effective communication strategies that would seek to coordinate among the teams as much as possible.

Question Three

Keith needed to coordinate among the cross-functional team. He should hold meetings with the different team members with the objective of describing the expectations from each group and updating them on the progress and what needs to be handled differently.

Part Two

- Job fair’s list of activities

| Task # | Task Description | Estimated Number of Days |
| --- | --- | --- |
| TASK One | Preparation of the checklist for the job fair which covers core components |  |
|  | List preparation | 5 |
|  | Set up a meeting with the people in charge | 4 |
|  | Confirm the list | 4 |
| Task Two | Confirm the date, time and place for the job fair |  |
|  | Confirmation of event Time and date | 4 |
|  | Identify the venue size | 4 |
|  | Locating the venue. | 6 |
| Task Three | Prepare the job fair budget |  |
|  | Make a list of all the required equipment | 3 |
|  | Estimate the cost for paper suppliers, refrigerators ,and furniture | 3 |
|  | Confirmation of the list | 3 |
| Task Four | Advertising the job fair |  |
|  | Create the advertising plan | 3 |
|  | create and post flyers in your area | 4 |
|  | Invite the potential exhibitors through a letter | 4 |
|  | Promote the job fair on various social media platforms (Twitter, Facebook, etc.) | 2 |
|  | Post it in the newspaper. | 4 |
| Task Five | Contact local companies, corporations organizing for the tables setups |  |
|  | Create the list of organizations in the regions | 3 |
|  | Find the addresses and other contact information for the HR directors for every business organization, and contact them | 4 |
| Task Six | Organizing the printing of the résumé book |  |
|  | Ask the learners to hand in the updated résumés | 40 |
|  | Set the deadline for the submission of the resumes | 2 |
|  | Organize as well print the resumes at the submission day | 3 |
| Task Seven | Print signs and symbols for the job fair to direct the potential exhibitors as well as job seekers |  |
|  | Organize and print the direction signs | 4 |
|  | Put the signs in the strategic areas | 3 |
| Task Eight | Receive the feedback from the attendees of job fair |  |
|  | Create the survey form | 2 |
|  | Give the job seekers the survey forms as they enter | 1 |
|  | collect the survey forms | 1 |

- Create a work breakdown structure

- Gantt chart proposal

Reference

Quinn, R., Bright, D., Faerman, S., Thompson, M., & McGrath, M. (2015). Becoming the master manager: The competing values approach.