## Slide 1: Progress Report
ENG 201
Technical Report Writing
Awad Alkarim Omar

## Slide 2: Definition
You write a progress report to inform your supervisor, boss, business partner, or customer about progress you have made on a project over a certain period of time. The project can be the design, construction, or repair of something, the study or research of a problem or question, or the gathering of information on a technical subject. You write progress reports when it takes over three or four months to complete a project.

## Slide 3: Contents
In the progress report, you explain any or all of the following:
1. Work Completed (done)
How much of the work is complete.
2. . Problems faced
What problems or unexpected things, if any, have arisen.
3. Work Remaining (still in progress)
What part of the work is currently in progress.
What work remains to be done.
4. Conclusion & recommendations
How the project is going in general/ Recommendations

## Slide 4: FUNCTIONS
Progress reports have several important functions:
Reassure recipients that you are making progress, that the project is going smoothly, and that it will be complete by the expected date.
Provide their recipients with a brief look at some of the findings or some of the work of the project.
Give their recipients a chance to evaluate your work on the project and to request changes.
Give you a chance to discuss problems in the project and thus to forewarn recipients.
Force you to establish a work schedule so that you'll complete the project on time.

## Slide 5: PROGRESS IN COOPERATIVE TRAINING
MEMORANDUM
DATE : 18 October 2016
TO : The Teacher-in-Charge
Mechanical Engineering Department
Yanbu Industrial College
FROM : Mohammed Saad
Yanbu Industrial College
SUBJECT : Progress Report

## Slide 6: INTRODUCTION
This report is about my progress in cooperative training at Al Zamil Industrial in Dammam. I started the cooperative training on 15 August 2016 after completing my associate degree course in electronics engineering from September 2014 to June 2016. This fourteen weeks training will be over on…………

## Slide 7: Training Completed
I have completed seven weeks training up to now….

## Slide 8: Problems Faced
I have faced some problems while undergoing my cooperative training…

## Slide 9: Training Remaining
I need to undergo training for seven more weeks…

## Slide 10: Conclusion and Recommendations
The cooperative training will be over…………..