Name

Tutor

Course name

Date

Gantt chart on Building Project

| Task Description | start | duration(days) | end |
| --- | --- | --- | --- |
| preparing of the construction basement | 1/4/2018 | 2 | 2/4/2018 |
| demolishing works | 3/4/2018 | 4 | 6/4/2018 |
| general construction | 7/4/2018 | 20 | 26/4/2018 |
| installing of air-conditioning system | 27/4/2018 | 1 | 27/4/2018 |
| plumbing works | 28/4/2018 | 4 | 1/5/2018 |
| installation of electricity | 2/5/2018 | 4 | 5/5/2018 |
| floor (cement and tiles) | 6/5/2018 | 20 | 25/5/2018 |
| plastering walls | 26/5/2018 | 10 | 4/6/2018 |
| ceiling | 5/6/2018 | 8 | 12/6/2018 |
| fitting windows and doors | 13/6/2018 | 3 | 15/6/2018 |
| finishing works | 16/6/2018 | 4 | 19/6/2018 |
| kitchen and bathroom fitting | 20/6/2018 | 2 | 21/6/2018 |
| furniture delivery and set up | 22/6/2018 | 1 | 22/6/2018 |
| fixing curtains | 22/6/2018 | 1 | 23/6/2018 |
| end of work-submit project | 24/6/2018 | 1 | 25/6/2018 |