Status Meeting Agenda

Time: 06:00

Location: Central Park

Date: 5/12//218

Meeting Objectives

Purpose of meeting is to come up with an advertisement of the construction project

Action Item Review: Austin Yurack 15 minutes (Meet Once Every Week)

Joey and peter are to conclude their action items by EOD.

Joey (5 minutes)

- Assigned with coming up with a theme of the advertisement

Peter (5 minutes)

- Responsible for coming up with an advertisement plan

Tim (5 minutes)

- Meet up with advertisement firm to reach an agreement

Mackenzie (5minutes)

- Provide updates once a week on progress

Issues Tracking Report

| Issue | Date Opened | Priority | Assigned | Status | Resolution | Date Closed |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 12/10/18 | 1 | Mabon | Completed | Fixed | 12/30/18 |
| 2 | 12/1/18 | 2 | Tim | In Process |  | 12/04/18 |
| 3 | 12/3/18 | 3 | Mackenzie | Almost completed |  | 12/09/18 |

Project Status Report Form

Trailer Inspection

Month Ending: December 2018

Project Manager: Austin Yurack

Project Status Summary		Percent Complete:	75%

| Scope | Schedule | Cost | Risks | Quality |
| --- | --- | --- | --- | --- |

# Scope

Come up with an advertisement for the construction project. Goal is for the design to reflect the purpose of project

# Key Issues

Issues are misappropriation of funds causing delays

# Key Risks

Approval of design that did not meet stakeholders’ interests

# Deliverables and Milestones

This section is a quick table which shows the status of the project milestones and deliverables.

The first column is for the name of the Milestone or Deliverable as it's in the project plan.  The next column is the WBS number, this makes it easier to find the milestone/deliverable in the project plan.  Planned is the planned date according to the approved project plan, the forecasted is the date you expect and actual is the actual date the milestone was met or deliverable was delivered.  The status is a simple one or two word status such as; completed, on schedule, behind schedule, accepted, etc.

Milestones

Three designs identified

Identified suitable advertising firm

Five posters erected

Upcoming Accomplishments

Redesigning of advertisement

All trailers road worthy

# Key Performance Indicators (KPI's)

Schedule - Project is Ahead of Schedule

Schedule Variance (SV):	$5,000

Schedule Performance Index (SPI):	1,3

Cost - Project is Under Budget

Cost Variance (CV):	$10,000

Cost Performance Index (CPI):	1.23

Project Control

Status Meeting Agenda

Meeting: December 05, 2018 at Central Park at 3:00 p.m.

Project: Installing a pool

Meeting #1

| Agenda Item | Facilitator | Length of Discussion |
| --- | --- | --- |
| Advertisement of project | Project Manager | 25 minutes |
| Selection of advertising firm | Project Manager | 13 minutes |
| Duration of advertisement | Project Manager | 10 minutes |
| Costs incurred | Project Manager | 15 minutes |

| Action Items | Who is Responsible? | Finish Date |
| --- | --- | --- |
| Create theme of advertisement | Joey O’Connor | December 5, 2018 |
| Create advertisement plan | Peter Drury | December 7, 2018 |
| Meeting with advertising firm | Tim Cahill | December 13, 2018 |
| Updating progress | Mackenzie Edwards | December 20, 2018 |

Meeting #2

December 28, 2018 at project site 9:00 a.m.

| Agenda Item | Facilitator | Length of Discussion |
| --- | --- | --- |
| Progress of advertisement | Project Manager | 10 minutes |
| Does the advertisement capture the purpose of project? | Project Manager | 15 minutes |
| Project beneficiaries’ opinion | Project Manager | 15 minutes |
| How much is left for completion? | Project Manager | 5 minutes |

| Action Items | Who is Responsible? | Finish Date |
| --- | --- | --- |
| Progress Report of advertisement | Mabon Lee | February 2, 2018 |
| Make more advertisements | William Georges | February 2, 2018 |
| Stakeholder Evaluation | Joe Turner | February 2, 2018 |
| Updated Project Advertisement Timeline | Jessica Biel | February 2, 2018 |

Issue Tracking Worksheet

| Issue | Rating of Importance | Person Responsible | Notes | Resolution Date |
| --- | --- | --- | --- | --- |
| Not enough funds | 8 | Mabon Lee | Project is reviewed | January 10, 2018 |
| Advertisement of project is not adequate | 7 | Tim Cahil | Budget did not meet quality expected | January 15, 2018 |
| Not enough people on team | 7 | Mackenzie Edwards | Insufficient expertize in relation to advertisement | January 19, 2018 |

Status Report Form

| Name | Scope | CPI | SPI | Project Manager | Issue | Risk | Recent Accomplishments | Upcoming Accomplishments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Design | Will create design | 1.5 | 1.5 | Tim Cahil | N/A | Wrong impression of project | Created design | Location could be found |
| Location | Will identify suitable location | 1.4 | 1.4 | Mackenzie Edwards | N/A | Location not as per expectations | Location work | Meeting advertising firm |
| Advertising firm | Will meet advertising firm | 1.4 | 1.4 | Mabon Lee | N/A | May not reach an agreement | Identifying best advertising firm | Build team |
| Team | Will assemble team | 1.4 | 1.4 | William Georges | N/A | May not have enough people | Built team | Gantt Chart |
| Gantt Chart | Will create project timeline | 1.4 | 1.4 | Joe Turner | N/A | Might be off | Gantt chart completed | Project Completion |